3GPP TSG-SA5 Meeting #140e 	S5-216374rev2

- e-meeting, 15-24 November 2021 		                                         Revision of S5-21xxxx

- Source:	Orange, Deutsche Telekom, Telefonica, Ericsson

- Title:	Discussion on structuring Rel-18 work in SA5

- Document for:	Endorsement

Agenda Item:	6.3

- 1	Decision/action requested

The group is asked to discuss and endorse this document

- 2	References

- 3	Discussion

Observation No. 1:

Rel-17 work in SA5 led to:

- 23 Work Items, and

- 7 Study Items (some of which feeding the Rel-17 Work Items, some others in preparation to Rel-18 work items)

Observation No. 2:

All aforementioned work items are presented and treated flatly, i.e. there is no grouping, no hierarchy, giving the impression to external observers that:

- there is no relationship between them,

- SA5 has not been able to structure its work. Instead, a bottom-up approach has been used, i.e. each time a new idea came up, it led to creating yet another new work item or study item.

Due to this, it’s extremely difficult for external observers to understand what SA5 is doing and where it goes.

The content of SA5 reports to SA illustrate this flat organization.

Observation No. 3:

Due to this lack of structuring, there is a high risk of duplicated or overlapping work between WI/Sis, and/or non-identified gaps and/or lack of holistic vision.

This is what happened in Rel-17, for instance, for FS_NSCE, eMEMTANE, MSAC, 5GDMS.

This seems to be going to happen in Rel-18, for instance, for AI/ML related study/work items.

Observation No. 4:

During the Release 18 timeframe, it is likely that SA5 will come back to face-to-face meetings. Having too many work / study items would lead to allocating very few meeting time to each of them, in case they are again all treated flatly as in Rel-17.

- 4	Proposal

It is proposed that:

- when preparing the Release 18, i.e. now:

- Clearly define the scope of the work to be done in Rel-18 by identifying categories, divide these  into building blocks, where each building-block  could correspond to one or more study or work item;

- Define an indicative limit of 20 WI and SI in SA5 for Rel-18;

- Agree the categories and WIDs for those categories and the WIDs can be agreed as soon as categories are agreed. The leaders write WIDs on these categories and building-blocks

- All already approved WI-s should be also categorized and updated accordingly except studies which do not have to be categorized

- Allocate Time Unit(s) to each of them;

- During the course of Rel-18, if some new work / study items are proposed, they shall be placed under the umbrella of an existing category, i.e. no new categories can be created after the start of Release 18.

- The proposed structure for Rel-18 is as follows:

- Autonomous Networks

  - Functionalities:

    - SON

    - Closed loop

  - Enablers:

    - Intent

    - MDA

    - AI/ML

- Support for RAN, core network and management services and functions

  - Management interaction with other systems:

    - Edge

    - NPN

    - External exposure

  - Quality of service

    - SLA

    - KQI

  - RAN and core network management services and functions, as per:

    - RAN

    - SA

    - CT

    - Management architecture and mechanisms

  - SBMA enhancements

  - Mechanisms with subcategories Plug and Play, (PnC, trace, MDT, Data Collection, Access control, Discovery), etc.

  - Slicing

The following SIs/WIs, already agreed at SA5#139e, are proposed to be classified as follows:

| tdoc | title | Source | Will go into |
| --- | --- | --- | --- |
| S5-215494 | New WID on Self-Configuration of RAN NEs | China Mobile, Huawei | Management architecture and mechanisms/ Mechanisms |
| S5-215647 | New SID on enhancement on management of NPN | Huawei | Support for RAN, core network and management services and functions/ Management interaction with other systems |
| S5-215495 | New SID on Fault Supervision Evolution | Huawei | Support for RAN, core network and management services and functions/ RAN and core network management services and functions/ |
| S5-215496 | New SID on Key Quality Indicators(KQIs)for 5G service experience | Huawei, China Mobile, China Telecom, AsiaInfo, CATT, China Unicom | Support for RAN, core network and management services and functions/ Quality of service/ |
| S5-215499 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | Support for RAN, core network and management services and functions/ RAN and core network management services and functions/ |