3GPP TSG-SA5 Meeting #140e 	S5-216551d2

- e-meeting, 15-24 November 2021 		                                         Revision of S5-216374

- Source:	Orange, Deutsche Telekom, Telefonica, Ericsson

- Title:	Discussion on structuring Rel-18 work in SA5

- Document for:	Endorsement

Agenda Item:	6.3

- 1	Decision/action requested

The group is asked to discuss and endorse this document

- 2	References

- 3	Discussion

Observation No. 1:

Rel-17 work in SA5 led to:

- 23 Work Items, and

- 7 Study Items (some of which feeding the Rel-17 Work Items, some others in preparation to Rel-18 work items)

Observation No. 2:

All aforementioned work items are presented and treated flatly, i.e. there is no grouping, no hierarchy, giving the impression to external observers that:

- there is no relationship between them,

- SA5 has not been able to structure its work. Instead, a bottom-up approach has been used, i.e. each time a new idea came up, it led to creating yet another new work item or study item.

Due to this, it’s extremely difficult for external observers to understand what SA5 is doing and where it goes.

The content of SA5 reports to SA illustrate this flat organization.

Observation No. 3:

Due to this lack of structuring, there is a high risk of duplicated or overlapping work between WI/Sis, and/or non-identified gaps and/or lack of holistic vision.

This is what happened in Rel-17, for instance, for FS_NSCE, eMEMTANE, MSAC, 5GDMS.

This seems to be going to happen in Rel-18, for instance, for AI/ML related study/work items.

Observation No. 4:

During the Release 18 timeframe, it is likely that SA5 will come back to face-to-face meetings. Having too many work / study items would lead to allocating very few meeting time to each of them, in case they are again all treated flatly as in Rel-17.

- 4	Proposal

It is proposed that:

- when preparing the Release 18, i.e. now:

- Clearly define the scope of the work to be done in Rel-18 by identifying level-1 topics, divide these into level-2 topics, where each level-2 topic may contain one (or more) study or work item(s). Whether level-1 (respectively level-2) topics will correspond to Features (resp. Building Blocks) in the 3GPP work plan is FFS;

- Agree the scope of level-1 and level-2 topics and assign proposed WID/SIDs to those level-1 and level-2 topics. All already approved WID/SIDs should be also categorized and their description shall be updated accordingly;

- Consider limiting the number of WI and SI in SA5 at each release. For Rel-18, an indicative limit of max. 20 WI / SI totally is proposed,

- During the course of Rel-18, if some new work / study items are proposed, they shall be placed under the umbrella of an existing level-1 / level-2 topic, i.e. no new topic can be created after the start of Release 18.

The proposed structure for Rel-18 is as follows:

- Intelligence and Automation

// Will include functionalities or enablers such as e.g.:

  - ANL

  - SON

// Will include topics such as e.g. Plug-and-Connect, etc.

  - Closed loop

  - Intent

  - MDA

  - AI/ML

- Management Architecture and Mechanisms

  - SBMA

  - NRM

  - Provisioning

  - Fault Supervision

  - Performance Assurance

  - Other management capabilities

- Support of New Services

  - 5G management exposure

  - Non-Public Networks

  - Quality of Experience

// Will include such topics as e.g. KQI, SLA, etc.

  - Vertical use cases

// Will include such topics as e.g. Network and Service Operations for Energy Verticals, etc.

  - Management aspects of edge computing

The following SIs/WIs, already agreed at SA5#139e, are proposed to be classified as follows:

| tdoc | title | Source | Will go into |
| --- | --- | --- | --- |
| S5-215494 | New WID on Self-Configuration of RAN NEs | China Mobile, Huawei | Intelligence and Automation/ SON |
| S5-215647 | New SID on enhancement on management of NPN | Huawei | Support of new services / Non-Public Networks |
| S5-215495 | New SID on Fault Supervision Evolution | Huawei | Management architecture and mechanisms / Fault Supervision |
| S5-215496 | New SID on Key Quality Indicators(KQIs)for 5G service experience | Huawei, China Mobile, China Telecom, AsiaInfo, CATT, China Unicom | Support of new services / Quality of Experience |
| S5-215499 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | TBD |