## Slide 1: Exec Report SA5#141e Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
E-mail approvals:
  All contributions will follow the ‘short’ approval
  TR approvals will follow ‘longer’ approval if affected by contribution approval
Next SA5#142e CH meeting schedule:
  Start of CH on Monday (first week)
  End of CH on Monday (second week)
Planned two CH rapporteur calls in February/March (date tbc) (14:00 -16:00 CET) before the next SA5#142e meeting

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-221277 | SP-211580rev2 Reply LS to GSMA Operator Platform Group on edge computing definition and integration (Attachment_3GPP Inputs to GSMA OPAG API Mapping_ after SA5 CH call) | GSMA | Noted | -
S5-221476 | Resubmitted LS on slicing management aspects in relation to SEAL | S6-210709 | Noted | S5-221079
S5-221470 | Resubmitted LS on introducing NR RedCap Indication | S2-2107853 | Noted | -

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-221079 | Reply LS on slicing management aspects in relation to SEAL (Input of SA5 CH provided) | SA6 | SA, SA2 | S5-221476 (S6-210709)
S5-221657 | LSout on Enhancement on Charging Identifier Uniqueness Mechanism | CT4 | CT3 | -

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-221655 | New WID on Network Slice charging based on 5G data connectivity | MATRIXX Software
S5-221641 (for email approval) | New WID on 5G Charging for Local breakout roaming of data connectivity | Vodafone, MATRIXX Software, Verizon, Telefonica, Huawei, Deutsche Telekom, Amdocs, Nokia, Nokia Shanghai Bell, Ericsson
S5-221358 | Revised WID Charging aspects of edge computing | Intel Sweden AB
S5-221723 (for email approval) | Revised WID Charging aspects of 5G LAN VN Group | Huawei
S5-221735 (for email approval) | Revised WID Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | China Mobile Com. Corporation
S5-221672 (for email approval) | Revised SID on 5G roaming charging architecture for wholesale and retail scenarios | Ericsson LM

## Slide 7: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 95% -> 100% | SA#94 (12/2021)
EDGE_CH | Charging aspects of Edge Computing | 20% -> 70% | SA#95 (03/2022)
ARCH _NR_REDCAP | Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | 0% -> 35% | SA#96 (06/2022)
5G_ProSe_CH | Charging aspects of Proximity-based Services in 5GS | 5% -> 40% | SA#96 (06/2022)
5GLAN_CH | Charging Aspects of 5G LAN VN Group | 5% -> 35% | SA#96 (06/2022)
5G_CIoT_CH | Charging Enhancements for 5G CIoT | 5% -> 60% | SA#96 (06/2022)
NETSLICE_DC_CH | Network Slice charging based on 5G Data Connectivity | 0% -> 100% | SA#95 (03/2022)
CHROAM | 5G Charging for Local breakout roaming of data connectivity | 0% -> 5% | SA#95 (03/2022)
FS_5GLAN_CH | Study on Charging Aspect of 5G LAN-type Services | 95% -> 100% | SA#94 (12/2021)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 65% -> 70% | SA#94 (12/2021)
FS_NCHF_Ph2 | Study on Nchf charging services phase 2 | 20% -> 40% | SA#95 (03/2022)
FS_CHROAM | Study on 5G roaming charging architecture for wholesale and retail scenarios | 30% -> 50% | SA#95 (03/2022)

## Slide 8
Charging Exception requests
Number | Title
S5-221648 | Work Item Exception for Charging aspects of Edge Computing
S5-221733 | Work Item Exception for Charging aspects of Architecture Enhancement for NR Reduced Capability Devices
S5-221734 | Work Item Exception for Charging aspects of Proximity-based Services in 5GS
S5-221722 | Work Item Exception for Charging Aspects of 5G LAN VN Group
S5-221670 | Work Item Exception for 5G Charging for Local breakout roaming of data connectivity
All work item exceptions for E-mail approval

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 95% -> 100% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#94 (12/2021) | Ericsson | - | -
5GSIMSCH
CRs agreed for ASN.1 source code and OpenAPI yaml for:
  IMS converged charging
  MMTel converged charging
  IMS converged charging announcement
Working Progress

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EDGE_CH | Charging aspects of Edge Computing | 20% -> 70% | TS 32.240, TS 32.255, TS 32.297, TS 32.291, TS 32.298 | SP-210861 | SA#95 (03/2022) | Intel Corporation (UK) Ltd | - | -
5G_EDGE
Working Progress
pCRs agreed to TS 32.257 on :
  Add charging information for 5GS usage for Edge Computing
  Add principles and scenarios for edge enabling infrastructure resource usage charging
  Add charging information definition for edge enabling infrastructure resource usage charging
  Add principles and scenarios for edge application server deployment charging
  Add charging information definition for edge application server deployment charging
  Add principles and scenarios for edge enabling services charging
CR Rel-17 32.255 Add charging information for 5GS usage for Edge Computing
Draft TS 32.257 (email approval S5-221643)
Send TS 32.257 for Information
Work Item Revision (S5-221358)
Work Item Exception (email approval S5-221648)

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ARCH _NR_REDCAP | Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | 0% -> 35% | TS 32.255, TS 32.256, TS 32.274, TS 32.291, TS 32.298 | SP-211428 | SA#96 (06/2022) | China Mobile Com. Corporation | - | -
ARCH _NR_REDCAP
Working Progress
CR was agreed to TS 32.255 to include the support of New Radio Reduced Capability Devices
Work Item Revision (email approval S5-221735)
Work Item Exception (email approval S5-221733)

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_ProSe_CH | Charging aspects of Proximity-based Services in 5GS | 5% -> 40% | TS 32.240, TS 32.277, TS 32.290, TS 32.291, TS 32.298 | SP-211429 | SA#96 (06/2022) | CATT | - | -
5G_ProSe_CH
Working Progress
CRs were agreed to TS 32.277 for introduction of
  Update high level ProSe architecture
  Update general charging principles for 5G ProSe
  Adding basic principles for 5G ProSe convergent charging
  Adding message flows for 5G ProSe Direct Discovery converged charging
Work Item Exception (email approval S5-221734)

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GLAN_CH | Charging Aspects of 5G LAN VN Group | 5% -> 35% | TS 32.240, TS 32.254, TS 32.255, TS 32.291, TS 32.298 | SP-211430 | SA#96 (06/2022) | Huawei | - | -
5GLAN_CH
Working Progress
CR was agreed to TS 32.240 for general description of 5G LAN Type services charging
CRs were agreed to TS 32.255 for introduction of:
  Principles for the 5G VN group communication charging.
  Charging information: “5G Service Type Service“ in “PDU Session information“
CR was agreed to stage 3 TS 32.291 for 5G VN group communication charging.
Work Item Revision (email approval S5-221723)
Work Item Exception (email approval S5-221722)

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_CIoT_CH | Charging enhancements for 5G CIoT | 0% -> 60% | TS 32.255, TS 32.291, TS 32.298 | SP-211448 | SA#96 (06/2022) | Huawei | - | -
5G CIoT
Working Progress
CRs were agreed to TS 32.255 for the addition of charging information of:
  requirements and charging information of 5GS CIoT
  5GS CIoT in charging procedure
  5GS CIoT in EPC interworking procedure
  5GS CIoT in home-routed roaming procedure
CR agreed to TS 32.291 for introduction of:
  charging information of 5GS CIoT

## Slide 15
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
NETSLICE_DC_CH | Network Slice charging based on 5G Data Connectivity | 0% -> 100% | TS 32.255 | tbd | SA#95e (03/2022) | MATRIXX Software | - | -
NETSLICE_DC_CH
(preliminary work before SA approval)
Working Progress
CR was agreed to TS 32.255 for introduction of :
  New Annex for Network slice charging based on 5G data connectivity
    General
    Architecture
    Network Slice charging based on 5G data connectivity principles
    Network Slice charging based on 5G data connectivity scenarios
    Definition of charging information

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
CHROAM | 5G Charging for Local breakout roaming of data connectivity | 0% -> 5% | TS 32.240, TS 32.255, TS 32.291, TS 32.298 | tbd | SA#96 (06/2022) | Ericsson | - | -
CHROAM
(preliminary work before SA approval)
Working Progress
CR was agreed to TS 32.240 for introduction of :
  Addition of new reference point between vSMF and hCHF
  Addition of charging principles for local breakout scenario
  Addition of charging principles with MVNO involved
  Referencing Edge Computing charging principles
Work Item Exception (email approval S5-221670)

## Slide 17
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GLAN_CH | SID on Charging Aspects of 5G LAN-type Services | 95% -> 100% | TR 28.822 | SP-201081 | SA#94 (12/2021) | Huawei | - | -
FS_5GLAN_CH
Working Progress
pCRs agreed to TR 28.822 for introduction of :
  Removal of the editor’s note in the TR
  Correction of the solution description for “CCS aggregates the usage of 5G VN Group per PDU session”
  Correction of the "Conclusions and Recommendations"
Draft TR 28.822 (email approval S5-221644)
Send TR 28.822 for Approval

## Slide 18
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 65% -> 70 % | TR 32.847 | SP-201082 | SA#94 (12/2021) | MATRIXX Software | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCR agreed to TR 32.847 for introduction of :
  Conclusion to specify partial solution #3.1 for Volume based Converged Charging per network slice
Draft TR 32.847 (email approval S5-221645)

## Slide 19
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NCHF_Ph2 | SID on Nchf charging services phase 2 | 20% -> 40% | TR 28.826 | SP-210390 | SA#95 (03/2022) | Ericsson | - | -
FS_NCHF_Ph2
Working Progress
pCRs agreed to TR 28.826 for introduction of :
  Cleanup of some clauses and references.
  Addition of uses cases for cancel (e.g. refund) failed event and operator defined charging triggers
One pCR for e-mail approval regarding service identifier based solution (S5-221736)
Draft TR 28.826 (email approval S5-221646)

## Slide 20
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_CHROAM | SID on 5G roaming charging architecture for wholesale and retail scenarios | 30%-> 50% | TR 28.827 | SP-210391 | SA#95 (03/2022) | Ericsson | - | -
FS_CHROAM
Working Progress
pCRs agreed to TR 28.827 for introduction of :
  Editorial corrections on figures for potential solutions between visited MNO and home MNO
  Corrections on use cases between
    visited MNO and home MNO (clause 7.1)
    home MNO and subscriber (clause 7.2)
    MVNO and home MNO (clause 7.3)
    MVNO and subscriber (clause 7.4)
  Adding use case and solution for Reconciliation of wholesale charging (clause 7.6)
  Adding Conclusion for solutions where the SMF communicates with both the vCHF and hCHFs
Two pCRs for e-mail approval regarding roaming charging profile based solution (S5-221729 and S5-221732)
  Draft TR 28.827 (email approval S5-221647)
  Work Item Revision (email approval S5-221672)

## Slide 21
Charging TSs & TRs to be sent to SA#95e
Number | Title | For
S5-221675 | TS 32.257 Edge Computing domain charging | Information
S5-221673 | TR 28.827 Study on 5G charging for additional roaming scenarios and actors | Information
S5-216486 | TR 28.822 Study on charging aspect of 5G LAN-type Services | Approval

## Slide 22: Charging CRs
5GSIMSCH CRs
EDGE_CH CR
ARCH_NR_REDCAP CR
5G_ProSe_CH CRs
5GLAN_CH CRs
5G_CIoT_CH CRs
NETSLICE_DC_CH CR (preliminary work before SA approval)
CHROAM CR (preliminary work before SA approval)
Maintenance and Rel-17 small Enhancements

## Slide 23: Thank you!