TSG SA5 Meeting #141-E	S5-221670

Online, 17th January – 26th January

Source:	Vodafone

Title:	Rel-17 Work Item Exception for

5G Charging for Local breakout roaming of data connectivity (CHROAM_XX)

Document for:	Approval

Agenda Item:	7.5.4

3GPP™ Work Item Exception

# Title : 	5G Charging for Local breakout roaming of data connectivity

## Acronym  : CHROAM

## Unique Identifier :	95xxxx

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | June 2022 (SA#96) |  |  |  |  |
| Service(s) impacted: | 5G charging for additional roaming scenarios and actors |  |  |  |  |
| Specification(s) affected: | TS 32.240, TS 32.255, TS 32.290, TS 32.291, TS 32.298 |  |  |  |  |
| Task(s) within work which are not complete: | Finalise the charging architecture for 5G data connectivity charging in Local Breakout (LBO) scenarios Finalise the OpenAPI specification for the Nchf when used for LBO charging |  |  |  |  |
| Consequences if not included in Release 17: | Charging for LBO services is incomplete |  |  |  |  |

Abstract of document:

The WID CHROAM was agreed in SA5#141-e. This WID is based on the conclusions and recommendations reflected of the study FS_CHCROAM within the TR 28.827 V1.0.0. where solutions 2.2 and 4a.1 are recommended for normative work in Rel-17. The aim is to include the needed modifications in the above-mentioned specifications in order to make possible the charging for additional roaming scenarios and actors, LBO scenarios and MVNO charging.

High level charging architecture and principles for charging in LBO scenarios has been completed.

Contentious Issues:

None