3GPP TSG-SA5 Meeting #141-e                      				 S5-221763

e-meeting, 17 -26 January 2022

Source:	S5

Title:	Rel-17 Work Item Exception for eQoE

Document for:	Approval

Agenda Item:	6.4.5

3GPP™ Work Item Exception

# Title : 	Enhancement of QoE Measurement Collection

## Acronym  : 	eQoE

## Unique Identifier :	870027

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: | Others (specify): |
| Expected Completion Date: | July 2022 |  |  |  |  |
| Service(s) impacted: | Enhancement of QoE Measurement Collection |  |  |  |  |
| Specification(s) affected: | 3GPP TS 28.405, 3GPP TS 28.622 and 3GPP TS 28.623 |  |  |  |  |
| Task(s) within work which are not complete: | Adding Handling of QoE measurement collection at handover for NR in 3GPP TS 28.405 Adding QMC job in 3GPP TS 28.622 and 3GPP TS 28.623 |  |  |  |  |
| Consequences if not included in Release 17: | Misalignment with RAN specifications |  |  |  |  |

Abstract of document:

Exception sheet for Rel-17. Work item Enhancement of QoE Measurement Collection

Contentious Issues: