3GPP TSG-SA5 Meeting #142-e 	S5-222127

# e-meeting, 4 - 12 April 2022

# Source:	China Mobile, Huawei

# Title:	Discussion on Rel-18 3GPP SA5 OAM WoP of FS_eANL

# Document for:	Discussion and endorsement

Agenda Item:	6.5.1

- Decision/action requested

The group is asked to discuss and endorse.

2	References

[1]	3GPP draft TS 28.910: "Management and orchestration; Study on enhancement of autonomous network levels v0.0.0".

[2]	SP-211446 "New Study on enhancement of autonomous network levels"

3	Rationale

This contribution proposes to discuss and endorse the following working package (WoP) for Rel-18 FS_eANL SID based on clause 4 Objective of SP-211446[2].

| Item | WoP description | Corresponding objectives | Priority and dependency |
| --- | --- | --- | --- |
| 6.5.1 | Study on enhancement of autonomous network levels (FS_eANL) (China Mobile, Huawei)(SP-211446) |  |  |
| WoP#1 | Identify the additional generic MnS requirements of generic autonomous network level for network optimization, RAN NE deployment and fault management defined in Rel-17. | - 1) Identify the additional generic MnS requirements of generic autonomous network level for network optimization, RAN NE deployment and fault management defined in Rel-17, especially those missing requirements to support autonomous network level 4 and 5. | - High priority - Effect on WoP#2 |
| WoP#2 | Study the potential solutions for generic MnS requirements identified in WoP#1. | - 2) Study the potential solutions for generic MnS requirements identified in Objective 1). | - Medium priority - Depend on WoP#1 |
| WoP#3 | Identify the enhanced autonomy capabilities corresponding to different autonomous network levels for additional management use cases which is not defined in Rel-17. | - 3) Identify the enhanced autonomy capabilities corresponding to different autonomous network levels for additional management use cases for network and service deployment, maintenance and optimization phases which is not defined in Rel-17, including but not limited to energy saving and service provisioning. | - High priority - Effect on WoP#4 |
| WoP#4 | Study the concrete enhanced autonomy requirements and potential solutions for the enhanced autonomy capabilities identified in WoP#3. | - 4) Study the concrete enhanced autonomy requirements and potential solutions for the enhanced autonomy capabilities identified in Objective 3). | - Medium priority - Depend on WoP#3 |

4	Detailed proposal

It proposes to endorse the following WoP for Rel-18 FS_eANL. And this WoP split is proposed to start from SA5#143e.

| Item | WoP description | Meeting allocation proposal |
| --- | --- | --- |
| 6.5.1 | Study on enhancement of autonomous network levels (FS_eANL) (China Mobile, Huawei)(SP-211446) |  |
| WoP#1 | Identify the additional generic MnS requirements of generic autonomous network level for network optimization, RAN NE deployment and fault management defined in Rel-17. | SA5 #143e, SA5 #144e |
| WoP#2 | Study the potential solutions for generic MnS requirements identified in WoP#1. | SA5 #144e, SA5 #145e |
| WoP#3 | Identify the enhanced autonomy capabilities corresponding to different autonomous network levels for additional management use cases which is not defined in Rel-17. | SA5 #143e, SA5 #144e |
| WoP#4 | Study the concrete enhanced autonomy requirements and potential solutions for the enhanced autonomy capabilities identified in WoP#3. | SA5 #144e, SA5 #145e |