# 3GPP TSG SA WG5 (Telecom Management) Meeting #142e                    	           S5-222550

# E-meeting, 4-12 April 2022

# Source:	Huawei, Ericsson

# Title:	Rel-18 WoP FS_NETSLICE_IDMS

# Document for:	Information

Agenda Item:	6.1

| Item | WoP description |
| --- | --- |
| Intelligence and Automation |  |
| X | Study on intent-driven management for network slicing (SP-220278) |
| WoP#X.1 （SA5#142e, SA5#143e and SA5#144e） | 1. Potential mapping of slice management concepts, use cases and operations in TS 28.531 and related specifications to corresponding intent-driven management concepts, use cases and operations in TS 28.312. Both deployment and assurance are in scope. Domains include e2e for network slices, and RAN (NR) and CN (5GC) for network slice subnets. Areas where gaps exist, or where for other reason enhancements to the intent-driven framework would be needed should also be identified and potential new requirements and use cases should be proposed |
| WoP#X.2 （SA5#143e and SA5#144e） | 2. Investigation of how input requirements currently captured in service and slice profile attributes could instead be expressed as intent expectations including requirements, goals and constraints. |
| WoP#X.3 （SA5#144e, SA5#145(e)） | 3 Study of how standardized expectations for slicing can be combined with expectations based on types defined locally by operator or vendor. This is expected to be based on generic extension mechanisms for intents and expectations and should be coordinated with any related work done as part of ongoing work items, e g IDMS_MN. |
| WoP#X.4 （SA5#145(e), SA5#146(e)） | 4. With intent-driven management, the MnS consumer is providing input mainly via intent expectations and receiving output mainly via intent reports. Thus, the study should consider what parts of existing solution for network slicing might still be applicable and what parts are not. In addition, if still applicable, the study should further describe the possible relationship. This includes the following management components: - NRM entities such as NetworkSlice and NetworkSliceSubnet - Components used for reporting of slicing related data |
| WoP#X.5 （SA5#146(e)） | 5 Conclusions and recommendations for further work |
|  | Plan to close the study and start work item if needed in SA5#146. |