## Slide 1: SA5 OAM&P Exec Report SA5#145e, 15 – 24 August, 2022 e-meeting
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2: Incoming LSs (SA5 level)
Tdoc | Title | Source | Decision | Reply In
S5-225031 | Resubmitted LS on Publication of GS ZSM009-2 and information about related ETSI ISG ZSM work | ETSI ISG ZSM | Postponed | 
S5-225019 | East/West Bound Interface for Telco Edge consideration | GSMA OPG Operator Platform API Group (OPAG) | Postponed | 
S5-225598 | LS on UE to application server latency (GSMA OPG) (late incoming LS) | GSMA OPG | Postponed | 

## Slide 3: Incoming LSs (OAM SWG level)
Tdoc | Title | Source | Decision | Reply In
S5-225023 | Resubmitted Reply LS on Report Amount for M4, M5, M6 and M7 measurements (R3-224084 | RAN3 | Replied | S5-225614
S5-225074 | LS/r on 5G Network Energy Efficiency and Energy Saving (reply to 3GPP TSG SA5-S5-221680) | ITU-T SG5 | Noted | 
S5-225055 | LS/r on energy saving management of 5G RAN with AI (reply to 3GPP TSG SA5-S5-221502) | ITU-T SG5 | Noted | 
S5-225032 | LS on the approval of a new ITU-T Supplement on use cases for autonomous networks | ITU-T SG13 | Noted | 
S5-225030 | Resubmitted LS/r on methodology harmonization update (reply to 3GPP TSG SA5-S5-222570) | ITU-T SG2 | Replied | S5-225615
S5-225029 | LS/r on feedback on the working on the energy efficiency of 5G networks (reply to 3GPP TSG SA5-S5-221502) (ITU-T Study Group 2) | ITU-T SG2 | Noted | 
S5-225028 | LS on initiation of new Recommendation ITU-T M.rsmca, ""Requirements for smart maintenance of cell antenna"" | ITU-T SG2 | Noted | 
S5-225027 | LS on progress about intelligence levels evaluation of AITOM in Q6/2 | ITU-T SG2 | Noted | 
S5-225026 | LS on initiation new work item M.fidtom: ""Framework of intent driven telecom operation and management"" | ITU-T SG2 | Replied | S5-225599
S5-225025 | Resubmitted LS on O-RAN – Transport Network Slicing Enhancement IM/DM TS28.541 | O-RAN | Postponed | 
S5-225024 | Resubmitted LS on O-RAN – UML models and tools to be used by 3GPP SA5 | O-RAN | Replied | S5-225602
S5-225022 | Resubmitted LS on M6 Delay Threshold (R3-224079) | RAN3 | Postponed | 
S5-225021 | Reply LS on User Consent Updating (R3-224076) | RAN3 | Replied | S5-225321
S5-225020 | Resubmitted LS on RAN3 agreements for NR QoE (R3-222890) | RAN3 | Postponed | 
S5-225018 | LS on information about BBF’s release of technical report on network slicing management | BBF | Noted | 
S5-225017 | Resubmitted Liaison Response to 3GPP TSG-SA5 for Network Slice Ordering, Provisioning & Assurance | MEF Forum | Replied | S5-255604
S5-225596 | LS/r on Use cases for Autonomous Networks (reply to 3GPP TSG SA5--222560-LS34) (late incoming LS) | ITU-T SG13 | Noted | 
S5-225597 | LS on 3GPP SA5 work on intent-driven management S5-224343 (late incoming LS) | TM Forum | Noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-225614 | Reply LS on Report Amount for M4, M5, M6 and M7 measurements | RAN3 |  | R3-224084
S5-225615 | Reply LS on LS/r on methodology harmonization update | ITU-T SG2 |  | S5-225030
S5-225599 | Reply LS on initiation new work item M.fidtom: ""Framework of intent driven telecom operation and management"" | ITU-T SG2 | ITU-T SG13, IETF NMRG, TM Forum AN, 3GPP SA | S5-225026
S5-225602 | LS on O-RAN – UML models and tools to be used by 3GPP SA5 | O-RAN | 3GPP SA, RAN | S5-225024
S5-225321 | Reply LS on User Consent Updating | 3GPP RAN3 | 3GPP CT4, 3GPP SA3 | S5-225021
S5-225604 | Reply LS on Network Slice Ordering, Provisioning & Assurance to MEF Forum | MEF, TM Forum, GSMA | 3GPP SA | S5-225017

## Slide 5
New Rel-18 Work Items / Study Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5-225616 | WID new | Rel-18 | New WID on methodology for deprecation | Ericsson | 
S5-225617 | SID new | Rel-18 | Study on Data Management | Nokia | 

## Slide 6
Documents endorsed by OA&M
TDoc | Title | Source | Potential related topics and related groups
S5-225594 | Forge to become the main source of code | Nokia | CT WGs
S5-225595 | Moving all code to Git and Remove it from MsWord | Ericsson | 

## Slide 7: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
26 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
Management Architecture and Mechanisms |  |  |  | 
27 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
28 | Additional NRM features Phase 2 | Nokia | AdNRM_ph2 | SP-220351
29 | enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
30 | 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
31 | Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
32 | Access control on management service | Nokia | MSAC | SP-210859
33 | Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
new | New WID on methodology for deprecation (wait for SA approval) | Ericsson | OAM_MetDep | S5-225616
Support of New Services |  |  |  | 
34 | Enhancements of EE for 5G Phase 2 | Orange | EE5GPLUS_Ph2 | SP-211441
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
new | Enhancement of Management Data Analytics phase 2 (wait for SA approval) | Intel, NEC | eMDAS_Ph2 | S5-224384
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
new | Study on Data management phase 2 (wait for SA approval) | Nokia | FS_MADCOL_ph2 | S5-225617
Rel-18 OAM&P Studies |  |  |  | 
Support of New Services |  |  |  | 
19 | Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
20 | Study on new aspects of EE for 5G networks Phase 2 | Orange | FS_EE5G_Ph2 | SP-211440
21 | Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
22 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
23 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
24 | Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
25 | Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147
Altogether 37 WIs/Sis, including 23 ongoing Sis and 9 ongoing Wis, 1 WI/2 SIs are waiting for SA approval, 2 studies are finished.

## Slide 8
Rel-16/Rel-17 CRs (1/2)
TS 28.313:
[SA5#145e], 6.3-MAINT, GROUP#7 (S5-225323/S5-225324) CR 28.313 Correction of intra-RAT and inter-RAT too early and too late handover failures description
[SA5#145e], 6.3-MAINT, S5-225388 Rel-17 CR TS 28.313 align the discription between TS 28.541 for CSON PCI configuration
TS 28.404 & 28.405:
[SA5#145e], 6.3-MAINT, GROUP#8 (S5-225333/S5-225334) Rel-17 CR 28.404/28.405 Align Requirements of handling QMC during RAN overload to RAN specifications
TS 28.530:
[SA5#145e], 6.3-MAINT, S5-225571 Clarify 3GPP management system capability requirement
TS 28.531:
[SA5#145e], 6.3-MAINT, GROUP#9 (S5-225563/S5-225564/S5-225565/S5-225567/S5-225605/ S5-225606) Remove example from network slice and subnet instance modification
[SA5#145e], 6.3-MAINT, GROUP#10 (S5-225569/S5-225570/S5-225572/S5-225573/S5-225574/S5-225575/S5-225576/S5-225577) Correct and clarify allocation, configuration, translation, deallocation, capacity planning use cases
TS 28.531&28.541:
[SA5#145e], 6.3-MAINT, GROUP#11 (S5-225067/S5-225068/ S5-225141/ S5-225142/S5-225143) CR feasibility check
TS 28.532:
[SA5#145e], 6.3-MAINT, GROUP#12 (S5-225130/S5-225131) Rel-17 CR 28.532 Updating Hysteresis from M to O in notifyThresholdCrossing
[SA5#145e], 6.3-MAINT, GROUP#13 (S5-225145/S5-225146/S5-225149) Rel-16 CR TS 28.532 Update provMnS yaml to include closaNRM MDA NRM
TS 28.536:
[SA5#145e], 6.3-MAINT, S5-225562 Add missing tags in stage 3
TS 28.538:
[SA5#145e], 6.3-MAINT, S5-225230 Rel-17 CR 28.538 correct EES deployment procedure
Working Progress
The following topics were discussed in the meeting.
Collaboration with CT on Forge
[SA5#145e], 6.3-MAINT, GROUP#1 (S5-225147/S5-225148/S5-225360/S5-225359/S5-225538) Rel-17 CR TS 28.104/28.105/28.623 OpenAPI file name and dependence change, fix incorrect yaml file name
TS 28.100:
[SA5#145e], 6.3-MAINT, S5-225227 Rel-17 CR 28.100 correct potential solution for fault management
TS 28.104:
[SA5#145e], 6.3-MAINT, GROUP#2 (S5-225097/S5-225098/S5-225099/S5-225100/S5-225101/S5-225102/S5-225103/S5-225104/S5-225105/S5-225106) Rel17_CR_28104_Rectifying attribute properties
[SA5#145e], 6.3-MAINT, GROUP#3 (S5-225173/S5-225228/S5-225517) CR 28.104 Note and correction of MDA request and reporting workflow, MDAOutputIEFilter
TS 28.105:
[SA5#145e], 6.3-MAINT, GROUP#4 (S5-225144/S5-225205/S5-225207) AI/ML management terminologies and definitions and reference
[SA5#145e], 6.3-MAINT, GROUP#5 (S5-225553/S5-225566/S5-225568) Rel-17 CR TS 28.105 Clarifications and corrections of Use cases, class definition and requirements.
TS 28.310:
[SA5#145e], 6.3-MAINT, S5-225222 Rel-17 CR TS 28.310 Solutions to calculate the energy consumption of PNF/VNF/VNFCs
TS 28.312:
[SA5#145e], 6.3-MAINT, GROUP#6 (S5-225138/S5-225139/S5-225140/S5-225369) Rel-17 CR TS 28.312 update

## Slide 9
Rel-16/Rel-17 CRs (2/2)
Working Progress
The following topics were discussed in the meeting (cont’d).
TS 28.541:
[SA5#145e], 6.3-MAINT, GROUP#14 (S5-225069/S5-225070/S5-225071/S5-225072/S5-225357/S5-225358/S5-225361/S5-225362/S5-225363/S5-225364) FiveQICharacteristics, AMFFunction, CNSliceSubnetProfile, TaiList and Federated network modelling
[SA5#145e], 6.3-MAINT, GROUP#15 (S5-225076/S5-225077) TS 28.541 Rel17 Correction to DESManagementFunction and CESManagementFunction networkSliceSharingIndicator
[SA5#145e], 6.3-MAINT, GROUP#16 (S5-225092/S5-225093/S5-225094/S5-225095) Rel-17 CR TS28.541 Correction to serviceType attribute, Add missing attributes from serviceProfile to sliceProfile
[SA5#145e], 6.3-MAINT, GROUP#17 (S5-225150/ S5-225151) Rel-17 CR TS 28.541 add missing notifyMOIChanges
[SA5#145e], 6.3-MAINT, GROUP#18 (S5-225165/S5-225166) Rel-17 CR 28.541 Correction on two SLA attributes
[SA5#145e], 6.3-MAINT, GROUP#19 (S5-225225/S5-225226/S5-225229/S5-225600) Rel-17 CR 28.541 update EASDF IOC and coverageAreaTAList
[SA5#145e], 6.3-MAINT, GROUP#20 (S5-225307/S5-225315) YANG Corrections
[SA5#145e], 6.3-MAINT, GROUP#21 (S5-225557/S5-225558/S5-225559/S5-225560/S5-225561) Clarify and update state management for network slicing
TS 28.552:
[SA5#145e], 6.3-MAINT, GROUP#22 (S5-225325/S5-225326) CR 28.552 Clarification of inter-system too early and too late handover failures and unnecessary handovers for inter-system mobility
TS 28.554:
[SA5#145e], 6.3-MAINT, GROUP#23 (S5-225219/ S5-225220/S5-225221) CR TS 28.554 Correct wrong measurement names in KPI definition,Correct 5G energy consumption definitions
[SA5#145e], 6.3-MAINT, GROUP#24 (S5-225542/S5-225543) CR TS 28.554 Updating Packet transmission reliability KPI in DL on N3
TS 28.622& 28.623:
[SA5#145e], 6.3-MAINT, GROUP#25 (S5-225170/ S5-225171) add excess packet delay threshould for signalling-based and management-based MDT
[SA5#145e], 6.3-MAINT, GROUP#26 (S5-225210/S5-225212) YANG Corrections
[SA5#145e], 6.3-MAINT, GROUP#27 (S5-225223/S5-225224) CR 28.623 adding missing interface for SMF
[SA5#145e], 6.3-MAINT, S5-225335 Rel-17 CR 28.622 Include already approved changes or enhancements of attribute properties for IOC ManagementDataCollection
[SA5#145e], 6.3-MAINT, GROUP#28 (S5-225336/S5-225337/S5-225544/S5-225545) CR 28.622 Correction of attribute names
[SA5#145e], 6.3-MAINT, S5-225518 CR Rel-17 28.622 Generalize the ThresholdInfo data type
TS 32.158:
[SA5#145e], 6.3-MAINT, GROUP#29 (S5-225377/S5-225378/ S5-225386/S5-225387) Rel-16 CR 32.158 Align examples for DNs and URIs, Correct and clarify numerous smaller issues
[SA5#145e], 6.3-MAINT, GROUP#30 (S5-225379/S5-225380/S5-225381/S5-225382/S5-225383/S5-225384/S5-225393/S5-225399) Clarify concept of MnS root, leaf resources, HTTP POST PUT, JSON Patch test
TS 32.421&32.422&32.423:
[SA5#145e], 6.3-MAINT, GROUP#31 (S5-225532/S5-225533/S5-225534/S5-225535) CR 32.421/32.422 Enhancement of scope regarding RCEF
[SA5#145e], 6.3-MAINT, GROUP#32 (S5-225107/S5-225108) CR 32.423 GPB schema fix for trace streaming
[SA5#145e], 6.3-MAINT, GROUP#33 (S5-225109/S5-225117/S5-225118/S5-225169/S5-225322) Correcting Support Qualifier for jobId attribute, Correcting referenced RAN3 RRC IE, add excess packet delay threshold, Clarification list IE
[SA5#145e], 6.3-MAINT, S5-225601 Rel-17 CR 28.622 Correcting Support Qualifier for jobId attribute
[SA5#145e], 6.3-MAINT, GROUP#34 (S5-225350/S5-225351) Correction on NG-RAN activation mechanism
TS 28.622& 28.623&32.422:
[SA5#145e], 6.3-MAINT, GROUP#35 (S5-225111/S5-225112/S5-225113/S5-225167/S5-225168/S5-225352) Report Amount for M4, M5, M6 and M7 measurements in LTE

## Slide 10: Summary - SA5 Rel-18 WI progress
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TS | Rapporteur
940030 | Self-Configuration of RAN Network Entities | RANSC | Rel-18 | S5 | SA#100 (June 2023) | 5% | 5% |  |  | 0->5->5->5% | SP-211431 | 28.317 28.313 | China Mobile, Huawei
940045 | Network slicing provisioning rules | NSRULE | Rel-18 | S5 | SA#98(Dec 2022) -> SA#100 (Jun 2023) | 35% | 45% |  |  | 0->15->35->45% | SP-211449 | 28.531, 28.541 | Ericsson
950031 | Additional NRM features phase 2 | AdNRM_ph2 | Rel-18 | S5 | SA#99(Mar 2023) | 7% | 30% |  |  | 0->5->7->10% -> 30% | SP-220351 | 28.540, 28.541, 28.622, 28.623 | Nokia, Nokia Shanghai Bell
950036 | Enhanced Edge Computing Management | eECM | Rel-18 | S5 | SA#99 (Mar 2023) | 10% | 35% |  |  | 0->5->10->20-> 35% | SP-220154 | 28.531, 28.532, 28.538, 28.541, 28.552, 28.554 | Samsung, Intel
870027 | Enhancement of QoE Measurement Collection | eQoE | Rel-18 | S5 | SA#98 (Dec. 2022) -> SA#99 (Mar 2023) | 95% | 70% |  | RAN2/RAN3/SA4/CT1/CT4 | 95->95->70% | SP-220708 | 28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | Ericsson
930010 | Access control for management service | MSAC | Rel-18 | S5 | SA#98 (Dec. 2022) | 67% | 67% |  | SA3 | 67->67->67% | SP-220692 | 28.533/28.622/28.623/28.532 | Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | Rel-18 | S5 | SA#102 (Dec. 2023) | 0% | 15% |  | SA2,RAN2,RAN3 | 0 -> 5->15% | SP-220489 | 28.550,28.552,28.554,32.425 | China Telecom
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | Rel-18 | S5 | SA#100 (June 2023) | 0% | 10% |  | SA2,RAN2,RAN3 | 0->0->0->10% | SP-220489 | 28.310, 28.541, 28.552, 28.554 | China Telecom
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | Rel-18 | S5 | SA#97 (Sept. 2022) ->SA#98 (Dec. 2022) | 85% | 85% |  |  | 85->85 ->85% |  | 28.531,28.541 | 

## Slide 11: Rel-18 WI - Intelligence and Automation
RANSC:
Progress since SA5#144e:
  The following aspects are discussed:
  Concept and background
  Updated Use case and requirement for ARCF data handling
  Use case and requirement for Self-configuration Management
  All above pCRs are noted due to Nokia's and Ericssion's objections. More offline discussions or rapporteur call may be needed for reaching some agreement.
RAN impacts and dependencies:
  None identified
Next steps:
  discuss the concept and use case for ARCF data handling and self-configuration management
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TS | Rapporteur
940030 | Self-Configuration of RAN Network Entities | RANSC | Rel-18 | S5 | SA#100 (June 2023) | 5% | 5% |  |  | 0->5->5->5% | SP-211431 | 28.317 28.313 | China Mobile, Huawei

## Slide 12: Rel-18 WI - Management Architecture and Mechanisms (1/2)
eECM：
Progress since SA5#144e:
  The latest DraftCR was converted into CR and got agreed
  Group agreed the contribution on EASProfile
  Discussion happened around the concepts (Availability, Cloudlet etc.) defined in GSMA OPG and there mapping with the concepts defined in TS 28.538
  Rapp mentioned that in future, eECM will follow draft CR process and asked the group to consider that as appropriate.
RAN impacts and dependencies:
  None
Next steps:
  Recommend group to start looking at GSMA requirements
AdNRM_ph2：
Progress since SA5#144e:
  5GC NRM enhancement for NF profile and UPFFunction, UDRFunction, UDMFunction, PCFFunction, NSSFFunction, NWDAFFunction discussed and accepted.
  Add BWP set support to NRM, input to draftCR regarding Add Scheduler IOC stage 2/3 and Introduce Condition Monitor and enhance PerfMetricJob discussed and accepted.
  Enhancing PerfMetricJob by service execution condition stage2/3, Add Enhanced QoS support in NRM stage2/3, Introduction of Stage 2 Common Data Type Definitions, discussed but not agreed.
  RAN impacts and dependencies:
  None identified
Next steps:
  WOP2 & WOP3 contents: 5GC NRM Enhancement for NSSF/NEF/NWDAF and other Core NF.
  Enhance NRM to support features, including architecture enhancements for the support of 5G core System Enhancement, and enhancement for NR
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TS | Rapporteur
940045 | Network slicing provisioning rules | NSRULE | Rel-18 | S5 | SA#98(Dec 2022) -> SA#100 (Jun 2023) | 35% | 45% |  |  | 0->15->35->45% | SP-211449 | 28.531, 28.541 | Ericsson
950031 | Additional NRM features phase 2 | AdNRM_ph2 | Rel-18 | S5 | SA#99(Mar 2023) | 7% | 30% |  |  | 0->5->7->10% -> 30% | SP-220351 | 28.540, 28.541, 28.622, 28.623 | Nokia, Nokia Shanghai Bell
950036 | Enhanced Edge Computing Management | eECM | Rel-18 | S5 | SA#99 (Mar 2023) | 10% | 35% |  |  | 0->5->10->20-> 35% | SP-220154 | 28.531, 28.532, 28.538, 28.541, 28.552, 28.554 | Samsung, Intel
NSRULE：
Progress since SA5#144e:
  The group discussed network slice provisioning rules requirements to support provisioning rules for network slicing and impacts on network slicing resource model. Parts of the proposals where agreed, more work is needed to come to complete solution for solving the use case.
RAN impacts and dependencies:
  None identified
Next steps:
  Discussion on rules, constraints and possible solutions

## Slide 13: Rel-18 WI - Management Architecture and Mechanisms (2/2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TS | Rapporteur
870027 | Enhancement of QoE Measurement Collection | eQoE | Rel-18 | S5 | SA#98 (Dec. 2022) -> SA#99 (Mar 2023) | 95% | 70% |  | RAN2/RAN3/SA4/CT1/CT4 | 95->95->70% | SP-220708 | 28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | Ericsson
930010 | Access control for management service | MSAC | Rel-18 | S5 | SA#98 (Dec. 2022) | 67% | 67% |  | SA3 | 67->67->67% | SP-220692 | 28.533/28.622/28.623/28.532 | Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | Rel-18 | S5 | SA#102 (Dec. 2023) | 0% | 15% |  | SA2,RAN2,RAN3 | 0 -> 5->15% | SP-220489 | 28.550,28.552,28.554,32.425 | China Telecom
eQoE：
Progress since SA5#144e:
  The following CRs were approved
  Signalling Base Activation for NR
  Handling QMC at Handover for NR
  Adding QMCJob in 28.622 and 28.623 (stage 2 and stage3)
  Align Requirements of handling QMC during RAN overload to RAN specifications in 28.404 and 28.405
RAN impacts and dependencies:
  RAN2, RAN3
Next steps:
  In the next steps the main focus will be on WOP#2: Alignment with RAN groups
MSAC：
Progress since SA5#144e:
  Enhancing on the access control framework and stage 3 with no NRM modelling concerning identity and access right, not agreed as common Stage 2 is requested
RAN impacts and dependencies:
  None identified
Next steps:
  To finalize the specification of access control framework and identity & access right Information modeling
  To evaluate a standalone TS for Management Service Access Control specification
PM_KPI_5G_Ph3：
Progress since SA5#144e:
  3 CRs which were the converted draftCRs from last meeting were agreed in SA5#145e meeting.
  2 contributions about adding new measurement are discussed. One was agreed, another was not pursued and moved to offline discussion.
  A DP and a CR about GPB were discussed and endorsed/agreed.
RAN impacts and dependencies:
  measurements for RAN depends on the progress in RAN WGs
Next steps:
  Continue the work per the WoP

## Slide 14: Rel-18 WI - Support of New Services
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TS | Rapporteur
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | Rel-18 | S5 | SA#100 (June 2023) | 0% | 10% |  | SA2,RAN2,RAN3 | 0->0->0->10% | SP-220489 | 28.310, 28.541, 28.552, 28.554 | China Telecom
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | Rel-18 | S5 | SA#97 (Sept. 2022) ->SA#98 (Dec. 2022) | 85% | 85% | update the Target date to Dec 2022 |  | 85->85 ->85% |  | 28.531,28.541 | 
EE5GPLUS_Ph2:
Progress since SA5#144e:
  Though no CR has been agreed, the group discussed and progressed towards a consensus on how to introduce vDisk usage measurements in the equation for estimating the energy consumption of NF/VNF/VNFCs
RAN impacts and dependencies:
  None
Next steps:
  A Rel-18 CR to TS 28.554 to introduce a new EE KPI variant based on vDisk usage is expected at SA5#146e
eNETSLICE_PRO:
Progress since SA5#144e:
  Group did not agree on Asynchronous operation support. However, offline discussions suggest that there might be a compromise solution submitted for next meeting.
RAN impacts and dependencies:
  None
Next steps:
  Target to agree on Asynch. topic in next meeting and closing the WID.

## Slide 15: Summary - Rel-18 SI - Intelligence and Automation
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | Rel-18 | S5 | SA#98(Dec. 2022) | 25% | 30% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30% | SP-211446 | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | Rel-18 | S5 | SA#99(Mar 2023) | 10% | 10% | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10% | SP-211445 | 28.909 | China Mobile, Huawei
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | Rel-18 | S5 | SA#98(Dec. 2022) | 40% | 80% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80% | SP-211450 | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | Rel-18 | S5 | SA#98(Dec. 2022) | 20% | 40% |  |  | 0->10->20->35-> 40% | SP-220278 | 28.836 | Huawei, Ericsson
940039 | Study on AI/ML management | FS_AIML_MGMT | Rel-18 | S5 | SA#97(Sep 2022) -> Mar 2023 (SA#99) | 10% | 55% |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55% | SP-211443 | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | Rel-18 | S5 | SA#98(Dec 2022) | 30% | 65% |  | SA2 | 0->5->30->60-> 65% | SP-211435 | 28.864 | China Telecom
950035 | Study on Fault Supervision Evolution | FS_FSEV | Rel-18 | S5 | SA#99(Mar 2023) | 10% | 20% | Rapportuer changes to Deng LingLi(China Mobile) |  | 0->10->10->15 ->20% | SP-220153 | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | Rel-18 | S5 | SA#98(Dec. 2022) | 0% | 10% |  | RAN2,RAN3 | 0->10-> ? % | SP-220488 | 28.838 | Intel

## Slide 16: Rel-18 SI - Intelligence and Automation (1/4)
FS_eANL：
Progress since SA5#144e:
  add introduction on relevant SI/WI in 3GPP. Update TR title to align with SA5 official title.
RAN impacts and dependencies:
  RAN3
Next steps:
  Discuss and try to get agreement on way forward of this study based on previous comments.
FS_ANLEVA：
Progress since SA5#144e:
  The main comment is generic methodology for ANL evaluation should not be standardized.
RAN impacts and dependencies:
  None identified
Next steps:
  Discuss and try to get agreement on wayforward of this study based on previous comments.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | Rel-18 | S5 | SA#98(Dec. 2022) | 25% | 30% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30% | SP-211446 | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | Rel-18 | S5 | SA#99(Mar 2023) | 10% | 10% | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10% | SP-211445 | 28.909 | China Mobile, Huawei

## Slide 17: Rel-18 SI - Intelligence and Automation (2/4)
FS_eIDMS_MN：
Progress since SA5#144e:
  Introduce 7 new issues and corresponding solutions related to new capabilities for intent driven management, including Intent Report, Intent-driven Closed Loop control, Monitoring intent fulfilment information, Enablers for Intent Fulfilment, Intent fulfilment feasibility check, Intent handling capability obtaining and Enhancement of generic Information model definition;
  Introduce 2 new issues related to collaboration/alignment with other SDOs, including Mapping the 3GPP and the TM Forum intent management operations, Comparing the 3GPP Intent procedures and the TM Forum Intent functionality.
  The group agreed to send TR 28.912 to SA for information.
RAN impacts and dependencies:
  not identified yet
Next steps:
  The solutions for the issues which don’t have solution; 2.The comparsion of multiple potential intent reports solution and detemine the final solution
FS_NETSLICE_IDMS：
Progress since SA5#144e:
  The group has been discussing various proposals for network slice use cases and intent driven management solutions including discussion paper on gaps, progress has been made in the discussion however no new content for the report has been agreed at this meeting.
RAN impacts and dependencies:
  None identified so far
Next steps:
  Discussion on gaps between slicing and intent and potential mapping(s)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | Rel-18 | S5 | SA#98(Dec. 2022) | 40% | 80% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80% | SP-211450 | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | Rel-18 | S5 | SA#98(Dec. 2022) | 0% | 35% |  |  | 0->10->20->35% | SP-220278 | 28.836 | Huawei, Ericsson

## Slide 18: Rel-18 SI - Intelligence and Automation (3/4)
FS_AIML_MGMT：
Progress since SA5#144e:
  Group agreed the AI/ML work flow, UCs and solutions on AI/ML validation, testing, update, context monitoring and reporting, AI/ML capability discovery and mapping, and inference history tracking, and UCs on enhancement of ML training, AI/ML configuration, AI/ML deployment, AI/ML performance management, coordination of AI/ML capabilities between 5GC and management system, and orchestrating AI/ML inference.
RAN impacts and dependencies:
  RAN3, RAN2
  Complementary to, and support RAN intelligence
Next steps:
  Continue the study per the plan, with focus on the solutions, additional UCs, deployment scenarios, conclusion and recommendations.
FS_MANWDAF：
Progress since SA5#144e:
  The following pCR were discussed and approved. Some new KIs and new requirements are identified.
  S5-225488 : Update KI#3, potential solution#1 and #2 for KI#3
  S5-225707 : Update use case and add potential requirements for KI#4
  S5-225708 : Add new key issue for the performance measurement of the NWDAF related to the analytics result generation and new potential solution.
  S5-225709 : Add the potential requirements and potential solution for KI#3
  S5-225710 : Add potential solutions for KI#4
  S5-225711 : Add new key issue on NWDAF Analytics-related Timing
  S5-225712 : Add potential solution on service usage of NWDAF for KI#3
RAN impacts and dependencies:
  Not identified
Next steps:
  start the evaluation/conclusion of the 2 KIs related to WoP1.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940039 | Study on AI/ML management | FS_AIML_MGMT | Rel-18 | S5 | SA#97(Sep 2022) -> Mar 2023 (SA#99) | 10% | 55% |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55% | SP-211443 | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | Rel-18 | S5 | SA#98(Dec 2022) | 30% | 65% |  | SA2 | 0->5->30->60-> 65% | SP-211435 | 28.864 | China Telecom

## Slide 19: Rel-18 SI - Intelligence and Automation (4/4)
FS_FSEV：
Progress since SA5#144e:
  Review and anlaysis on basic concepts
  Clarifications on concepts.
RAN impacts and dependencies:
  None
Next steps:
  Start functional requirements study after concept analysis.
FS_MEDACO_RAN：
Progress since SA5#144e:
  predictions alignment, network energy saving, mobility optimization, load balancing and data correlation analytics related topics were discussed but not approved in the meeting.
RAN impacts and dependencies:
  RAN3 related
Next steps:
  Continue to specify use cases, requirements, potential solutions and conclusion for measurement data collection for AI/ML enabled RAN.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
950035 | Study on Fault Supervision Evolution | FS_FSEV | Rel-18 | S5 | SA#99(Mar 2023) | 10% | 20% | Rapportuer changes to Deng LingLi(China Mobile) |  | 0->10->10->15 ->20% | SP-220153 | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | Rel-18 | S5 | SA#98(Dec. 2022) | 0% | 10% |  | RAN2,RAN3 | 0->10->10 % | SP-220488 | 28.838 | Intel

## Slide 20: Summary Rel-18 SI - Management Architecture and Mechanisms
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | Rel-18 | S5 | SA#97(Sep 2022) -> SA#99 (Mar. 2023) | 60% | 75% |  |  | 45->50->60->65->75% | SP-211451 | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | Rel-18 | S5 | SA#98(Dec 2022) | 10% | 25% |  |  | 0->5->10->15->25 % | SP-220145 | 28.831 | Nokia
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | Rel-18 | S5 | SA#99(Mar 2023) | 15% | 40% |  |  | 0->10->15->15->40% | SP-220146 | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99 (Mar. 2023) | 25% | 65% |  | SA2 | 0->10->25->45 ->65% | SP-220324 | 28.833 | China Mobile
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | Rel-18 | S5 | SA#99(Mar 2023) | 5% | 30% |  |  | 0->0->5->15->30% | SP-220150 | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | Rel-18 | S5 | SA#99(Mar. 2023) | 30% | 75% |  |  | 0->10->30->40-> 75% | SP-220151 | 28.835 | China Unicom
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99 (Mar. 2023) | 15% | 25% | Rapporteur change to “Sivaramaskrishnan Swaminathan (sivaramakrishnan.swaminathan@nokia.com)” |  | 0->10->15->20->25% | SP-220152 | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | Rel-18 | S5 | SA#98(Dec 2022) | 0% | 30% |  |  | 0->20->30% |  | 28.841 | China Unicom
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 21: Rel-18 SI - Management Architecture and Mechanisms (1/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | Rel-18 | S5 | SA#97(Sep 2022)-> SA#99(Mar 2023) | 60% | 75% |  |  | 45->50-> 60->65 ->75% | SP-211451 | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | Rel-18 | S5 | SA#98(Dec 2022) | 10% | 25% |  |  | 0->5->10->15->25 % | SP-220145 | 28.831 | Nokia
FS_eSBMA：
Progress since SA5#144e:
  Some solutions for Generic NRM, Generic RAN NRM, supporting management of 5G SA and NSA scenarios are approved.
  Description on MnFs to be managed is approved.
RAN impacts and dependencies:
  Not identified
Next steps:
  Continue work on managing Management Functions.
FS_eSBMAe：
Progress since SA5#144e:
  The work on targeted notification subscriptions progressed very well. The analysis of XPath as a potential solution was added to the TR, as well as draft possible basic XPath profiles. In addition, clarifications for the definition of “createMOI” were agreed.
RAN impacts and dependencies:
  None
Next steps:
  Continue to work on node selection methods, enhancements of the ProvMnS, and methods allowing the MnS producer to advertise supported capabilities.

## Slide 22: Rel-18 SI - Management Architecture and Mechanisms (2/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | Rel-18 | S5 | SA#99(Mar. 2023) | 15% | 40% |  |  | 0->10->15->15->40% | SP-220146 | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99 (Mar. 2023) | 25% | 65% |  | SA2 | 0->10->25 ->45->65% | SP-220324 | 28.833 | China Mobile
FS_URLLC_Mgt：
Progress since SA5#144e:
  The following contributions have been approved:
  S5-225807 pCR TR 28.832 Add Issue on support for performance management related on URLLC resource load
  2.S5-225808 pCR TR 28.832 Add Issue on URLLC Performance management on reliability
  RAN impacts and dependencies:
  None identified
Next steps:
  The SI mainly focuses on the performance measurement and configuration management related to URLLC in RAN.
FS_5GLAN_Mgt：
Progress since SA5#144e:
  The following aspects were discussed:
  Key Issues, solution, evaluation and conclusion.
  Six pCRs agreed at this meeting
  Four pCRs are noted due to Ericsson's objections. More offline and further discussions may be needed for reaching agreement
RAN impacts and dependencies:
  None identified
Next steps:
  Discussion on possible solutions and evaluations are needed.

## Slide 23: Rel-18 SI - Management Architecture and Mechanisms (3/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | Rel-18 | S5 | SA#99(Mar 2023) | 5% | 30% |  |  | 0->0->5->15-> 30% | SP-220150 | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | Rel-18 | S5 | SA#99(Mar. 2023) | 30% | 75% |  |  | 0->10->30-> 40->75% | SP-220151 | 28.835 | China Unicom
FS_MCVNF：
Progress since SA5#144e:
  At present, it is mainly to promote the progress in use case (6 use cases have been approved), and the progress of the solution has not been started yet, and the overall progress is about 30%
RAN impacts and dependencies:
  None identified
Next steps:
  Continue to promote the improvement of usecase and conduct research on related solutions
FS_MANS_ph2：
Progress since SA5#144e:
  The following contributions have been approved:
  S5-225413 pCR TR 28.835 Add potential solutions for performance measurements without PLMN ID at NRcellCU
  S5-225815 pCR TR 28.835 Add potential solution for PLMN-related attribute requirement for operator specific IOC
  S5-225816 pCR TR 28.835 Add key issue PLMN-related attribute requirement for operator specific IOC
  S5-225817 pCR TR 28.835 Update potential solution for management requirement between MOP-NM and MOP-SR-DM
RAN impacts and dependencies:
  None identified
Next steps:
  The SI mainly focuses on performance measurements for 5G MOCN network sharing.

## Slide 24: Rel-18 SI - Management Architecture and Mechanisms (4/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 15% | 25% | Rapporteur change to “Sivaramaskrishnan Swaminathan (sivaramakrishnan.swaminathan@nokia.com)” |  | 0->10->15->20->25% | SP-220152 | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | Rel-18 | S5 | SA#98(Dec 2022) | 0% | 30% |  |  | 0->20->30% |  | 28.841 | China Unicom
FS_5GMDT_Ph2：
Progress since SA5#144e:
  The following aspects have been approved:
  Description and Problem Statement of Key Issue ‘Alignment of “Report Amount” parameter for Immediate MDT measurements’
  Solution to Key Issue ‘Gaps in Signalling Trace Activation’
  Problem statement of Key Issue ‘Reporting of Collected Management Data’
RAN impacts and dependencies:
  RAN2, RAN3
Next steps:
  Propose solutions and conclusions for the identified Key Issue
FS_IoT_NTN：
Progress since SA5#144e:
  Concepts and background as well as part of scenarios have been discussed and several pCRs have been agreed since last SA meeting.
RAN impacts and dependencies:
  None
Next steps:
  Next step is to add potential requirements and solutions of IoT_NTN.

## Slide 25: Summary - Rel-18 SI - Support of New Services
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | Rel-18 | S5 | SA#98(Dec 2022) | 40% | 80% | ready for SA Information approval |  | 0->10->40->60->80% | SP-220152 | 28.907 | Huawei
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | Rel-18 | S5 | SA#100(June 2023) | 10% | 25% |  | RAN WGs | 0->10->10->15->25% |  | 28.913 | Orange
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | Rel-18 | S5 | SA#98(Dec 2022)-> SA#99(Mar 2023) | 15% | 45% |  |  | 0->10->15->35->45% |  | 28.829 | Samsung
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | Rel-18 | S5 | SA#98(Dec 2022) | 10% | 20% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20% |  | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | Rel-18 | S5 | SA#98(Dec 2022) | 30% | 32% |  | SA2, SA6, RAN2, SA4 | 0->5->30>32 ->32% |  | 28.865 | Huawei
910026 | Study on network slice management capability exposure | FS_NSCE | Rel-18 | S5 | SA#98(Dec 2022) | 80% | 83% |  | SA3, SA, RAN | 70->75->80->82->83% |  | 28.824 | Alibaba
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | Rel-18 | S5 | SA#97(Sep 2022)-> SA#99(Mar 2023) | 15% | 50% |  | SA6, ETSI MEC | 0->5->15->40 ->50% |  | 28.903 | Huawei

## Slide 26: Rel-18 SI - Support of New Services (1/4)
FS_NSOEU：
Progress since SA5#144e:
  The study has begun to add key issues and solutions.
  The first and second objective have progressed well.
  A solution was added for the first objective.
  Use cases with clear requirements were added for the second objective.
RAN impacts and dependencies:
  Some monitoring requirements at the eNB level were identified, but this is only exposure. There is very likely to be no impact to the NRM or PM standard.
Next steps:
  Next meeting (SA5 146, after SA #97) will be crucial, to add more solutions and advance the third objective.
  Offline work with the EUTC has identified a promising strategy for the third objective, which will be submitted at SA5 146.
  There are comments outstanding from SA5#145e to address at SA5#146.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | Rel-18 | S5 | SA#98(Dec 2022) | 40% | 80% | ready for SA Information approval |  | 0->10->40->60->80% | SP-220152 | 28.907 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | Rel-18 | S5 | SA#98(Dec 2022)-> SA#99(Mar 2023) | 25% | 45% |  |  | 0->10->15->35% |  | 28.829 | Samsung
910026 | Study on network slice management capability exposure | FS_NSCE | Rel-18 | S5 | SA#98(Dec 2022) | 80% | 83% |  | SA3, SA, RAN | 70->75->80->82->83% |  | 28.824 | Alibaba
FS_OAM_eNPN：
Progress since SA5#144e:
  Update performance data collection procedure
  Add potential solution for SLA monitoring and evaluation
  Add key issue for network capability exposure
  Add potential solution for satisfying resource isolation demand for Smart Grid Utilities
RAN impacts and dependencies:
  RAN3/2
Next steps:
  continue discussion on solution part and to finalize the conclusion part for key issues.
FS_NSCE：
Progress since SA5#144e:
  Several contributions have been approved:
  S5-225249 Removal of unused interfaces in alternative 3
  S5-225248 Cleanup of exposure without going through BSS
  S5-225870 Rephrase or replace eMnS with exposed MnS
  S5-225871 Update of solution 7.9
RAN impacts and dependencies:
  None
Next steps:
  Continue working on the definition related to exposure (i.e. exposure governance, filtering, abstraction, etc)
  Start WID for NSCE.

## Slide 27: Rel-18 SI - Support of New Services (2/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | Rel-18 | S5 | SA#100(June 2023) | 10% | 25% |  | RAN WGs | 0->10->10->15->25% |  | 28.913 | Huawei
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | Rel-18 | S5 | SA#97(Sep 2022)-> SA#99(Mar 2023) | 15% | 50% |  | SA6, ETSI MEC | 0->5->15->40 ->50% |  | 28.903 | Huawei
FS_EE5G_Ph2：
Progress since SA5#144e:
  3 pCRs have been approved: two new key issues (Energy Efficiency of a URLLC network slice based on reliability, Roles involved in EE KPI building) and potential solutions to key issue #1
  The relevance to study digital sobriety in SA5 has been questioned by one company (a related pCR has been objected).
RAN impacts and dependencies:
  RAN WGs
Next steps:
  Contributions on potential solutions to already existing key issues in TR 28.913 are expected at SA5#146e
FS_MEC_ECM：
Progress since SA5#144e:
  Update the mapping GSMA OPG and ECSP management system
  Comment discussed about how interface produced by MEO/MEAO can be used for application deployment.
  Comment discussed about resource reservation requirements in GSMA OPG.
  Group agreed the contribution on solution related to application LCM and EES and MEP collocation
  Discussed how interface produced by MEO/MEAO can be used for application deployment.
  Discussed resource reservation requirements in GSMA OPG.
RAN impacts and dependencies:
  None identified
Next steps:
  Working on the solutions related to interaction with ETSI MEC for edge application management
  Working on the solution related to resource reservation

## Slide 28: Rel-18 SI - Support of New Services (3/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | Rel-18 | S5 | SA#98(Dec 2022) | 10% | 20% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20% |  | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | Rel-18 | S5 | SA#98(Dec 2022) | 30% | 32% |  | SA2, SA6, RAN2, SA4 | 0->5->30>32 ->32% |  | 28.865 | Huawei
FS_KQI_5G：
Progress since SA5#144e:
  Two CRs about the background description of ITU-T and ETSI are approved;
  LS from SA4(S4-221120) and ITU-T SG12(S5-224335) are received to provide the TR/TS related to KQI
RAN impacts and dependencies:
  Not identified
Next steps:
  further study the definition of KQI in SA5 and the KQIs for the typical services..
FS_DCSA：
Progress since SA5#144e:
  The following aspects were discussed and noted at SA5#145e:
    Add solution of service deployment (S5-225480 ), service requirement modeling (S5-225481), network preparation (S5-225482) and service and network analysis (S5-225483);
    Update solution of service assurance for video monitoring (S5-225484) and PLC control (S5-225485);
RAN impacts and dependencies:
  None
Next steps:
  Add requirements, measurements and analysis related solutions for deterministic communication service assurance.

## Slide 29: List of latest DraftCRs
Tdoc# | Title | Source Company | Rapporteur | Agenda | Latest approved DraftCR from previous meeting(s) | Approved Input(s) to DraftCR at this meeting
S5-224350 | DraftCR for adNRM_ph2 - 28.622 | Nokia | Christiane | 6.5.2 | S5-224350 | S5-225331, S5-225327
S5-224170 | DraftCR for adNRM_ph2 - 28.623 | Nokia | Christiane | 6.5.2 | S5-224170 | S5-225332, S5-225328
S5-224385 | DraftCR for eECM – TS 28.538 | Samsung | Deepanshu | 6.5.3 | S5-224385 | S5-225135, S5-225176, S5-225175

## Slide 30: New action items from this meeting
Item | Description | Rel. | Owner | Status | Target

## Slide 31: TRs / TSs to be sent to SA#97-e
Tdoc | Title | Source | Sent for
S5-225203 | Presentation sheet of TR28.912 for information | Huawei | Information
S5‑225157 | Presentation of TR 28.907 for SA Information | Huawei | Information

## Slide 32: TRs / TSs to be sent to Edithelp
Tdoc | Title | Source

## Slide 33: Rapporteur calls (draft plan after SA5#145e)
Rapporteur calls | Date | Time | Potential Topics
#145e.1 | Sept. 8th | 15:00 CEST~17:00 CEST | Async
#145e.2 | Sept. 22nd | 15:00 CEST~17:00 CEST | 
#145e.3 | Oct. 13th | 15:00 CEST~17:00 CEST | FS_eSBMAe
#145e.4 | Oct. 27th | 15:00 CEST~17:00 CEST | 
Potential topics:
FS_eIDMS_MN (5521), FS_NETSLICE_IDMS
FS_FSEV
FS_ANL, FS_ANLEVA
FS_KQI, FS_DCSA
FS_NSCE (5163)
FS_AIML_MGMT (postponed tdocs)
RANSC
Potential F2f topics
Async
Latest update on the rapporteur call agenda in : https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23145e

## Slide 34: Thank you!

## Slide 35
3GPP SA5 Time plan
SA5 time plan:
S5-221173 Rel-18 time plan proposal for OAM (Endorsed)
  SA5 OAM Release 18 planning：
  Mar 2022 (TSG#95): SA5 SIDs/WIDs specified
  Sept 2022 (#97) and Dec 2022 (#98): SA5 SID concluded and Rel-18 WID started if needed
  Mar 2023 (TSG#99): Stage 1 work freeze
  Sep 2023 (TSG#101): Stage 2 Functional work Freeze and stage 3(OAM/CN related), provide inputs to CT
  Dec 2023 (TSG#102): Stage 2 Functional work Freeze and stage 3 (RAN related)
  SA5 OAM Release 19 planning：
  After Jun 2023 (TSG#100): start of Rel-19 planning
  Sep 2023 (TSG#101): Start of Rel-19

## Slide 36
Release 18 timeline – figure with SA5 OAM
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
103
2023
Note: starting dates are indicative
RAN1
104
2024
RAN Completion (RAN2, RAN3, RAN4 core)
Stage 2 (SA2, SA6,…)
Content def. RAN4
Rel-18 Content def.
Stage 1 (SA1)
Stage 3 (CT & SA)
ASN.1 & Open APIs
RAN4 performance
Now
Prio
Stage 1 (SA5 OAM)
Stage 2 Functional and stage 3 work (OAM/CN related),
provide inputs to CT
Stage 2 Functional and stage 3 work (RAN related)
Studies (SA5 OAM)
SA5 OAM Rel-18 Timeline
SA5 OAM Rel-19 Timeline
Rel-19 planning
Start of Rel-19

## Slide 37
OAM General Topics (Rel-18 prioritization and Work Package)
Info about WoP:
  We need to start the Rel-18 work at SA5#142e – all SA-approved Rel-18 WI/SIs should be on the agenda.
  Definition of the complete set of WoPs for each Rel-18 WID/SID should be proposed by the work item rapporteurs as input contributions to SA5#142e and agreed there, which means that the WoPs can and should then be used as basis for selection of subsets of the WoPs on the agenda for SA5#143e.
  Therefore we need some other less formal way of reducing the agenda for SA5#142e, if we want that – like a leaders recommendation of what to focus on, e.g. initial skeleton proposals and/or DPs. Maybe this will come natural anyway for a first Rel-18 meeting, so we did not decide on any such leaders recommendation yet (but I still ask everyone to consider that, to avoid a huge overload of Rel-18 contributions at the same time as we need to finish the Rel-17 work items with approved exceptions as well as the earlier Rel-17 studies that continue into Rel-18).
  The WoPs shall in no way modify the content or meaning of the objectives in the approved WID/SIDs – they are only allowed to identify clearly defined subsets of the objectives, typically one WoP per “main bullet” in the WID/SID Objectives, or in some cases subsets of a bullet if it’s clearly separable.
  The SA5#142e-agreed complete set of WoPs for each Rel-18 WID/SID should be documented as an “SA5-local WID/SID update with WoPs” (no need to send them to SA for approval).
  Then we ask the rapporteurs to propose a subset of all agreed WoPs to be recommended to the leaders to be put on the agenda for next meeting, which means that contributions to the next meeting (143e) are only allowed to address the selected WoPs. We don’t spend time on this selection during the meeting, as the agreed WoPs are not known until the end of the meeting but also to save time for the tdoc discussions and conclusions in the meeting.
  We will add the selection of subsets of WoPs to the real meeting agenda as “level 4 (or 5)” agenda item (e.g. 6.3.4.1 for WoP no. 1 in agenda 6.4.3) so that this has to be used for tdoc agenda allocation in 3GU. This is possible in 3GU according to Mirko. The next meeting’s draft agenda shall be sent out for email review asap after the meeting, and then it will be decided by the leaders after any comments have been considered. Thus the WoP selection for SA5#143e should be known soon after SA5#142e finished, for everyone to be able to plan and prepare contributions for SA5#143e as early as possible.
  This also means that the leaders have “full control” to decide about the WoP selection in the agenda for next meeting (like we always have for the agenda), and it is not possible to contribute to any other WoPs than the selected ones.
  This also has the big advantage that we can follow the “statistics of number of tdocs for every WoP” at every meeting to see an indication of the progress for each WoP and at the end of the release check if all objectives (WoPs) have been addressed with some contributions (and how many were agreed).
Latest version of WoP is captured in S5-225012 Collection of Rel-18 3GPP SA5 OAM WoPs
  We ask every rapporteur to provide proposal to update the WoP if needed, the latest version will be updated in S5-226xyz.