## Slide 1: SA5 Charging workplan for Rel-19
Gerald Görmer, 3GPP SA5 SWG CH Chair, MATRIXX Software

## Slide 2
Release 19 timeline
#101
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA including SA5 OAM)
RAN1
Stage 2 (SA2, SA5 OAM,SA6,…) Normative
RAN Completion (RAN2/3/4core), SA5 OAM
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1/SA5 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop
Extended stage2 (SA5 OAM)
SA5 CH Study Stage 2 & 3 (SA5 CH ) Normative
Extended stage1 (SA5 OAM)
Release 19 timeline– figure modified to cover SA5 specific timeline

## Slide 3: Rel-19 work progress in SA2 group
  List of 15 approved Rel-19 topics （https://www.3gpp.org/ftp/Information/WORK_PLAN）
Legend: marked Acronym with Charging Aspects (12) and marked Description having more details on charging in SA2 topics
Acronym | Tdoc | Description
FS_5GSAT_ARCH_Ph3 | SP-231199 | Integration of satellite components in the 5G architecture Phase III
FS_NG_RTC_Ph2 | SP-231196 | System architecture for next generation real time communication services phase 2
FS_XRM Ph2 | SP-231671 | Architecture enhancement for XRM Ph2
FS_EnergySys | SP-231391 | 5GS Enhancement for Energy Efficiency and Energy Saving
FS_MPS4msg | SP-231197 | MPS for IMS Messaging and SMS services
FS_VMR_Ph2 | SP-231799 | Architecture Enhancements for Vehicle Mounted Relays (VMR) Phase 2.
FS_5G_ProSe_Ph3 | SP-231798 | System Enhancement for Proximity-based Services in 5GS - Phase 3
FS_UIA_ARC | SP-231804 | User Identities and Authentication Architecture
FS_eEDGE_5GC_ph3 | SP-231796 | Enhancement of support for Edge Computing in 5G Core network — phase 3
FS_UAS_Ph3 | SP-231801 | Phase 3 for UAS, UAV and UAM
FS_UPEAS_Ph2 | SP-231795 | UPF enhancement for Exposure And SBA Phase 2
FS_5G_Femto | SP-231797 | Study on System aspects of 5G NR Femto
FS_MASSS | SP-231802 | Multi-Access (DualSteer + ATSSS Ph-4)
FS_AmbientIoT | SP-231803 | Architecture support of Ambient power-enabled Internet of Things
FS_AIML_CN | SP-231800 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML)

## Slide 4: General
Rel-19 Charging topics
  SA5 charging work for the support of SA2 topics based on addressed charging aspects
  Other charging topics
Rel-19 Charging work get started
  Charging topic moderator is needed on volunteering basis
  Collection of comments on support from the charging group
  Proposal for a charging study or normative work based on SA2 conclusions by rapporteurs

## Slide 5: Questions to the Charging Group
Who would be Moderator for Rel-19 Charging topics?
Should comments collected by the Moderator via ETSI NWM tool or in a contribution?
Should rapporteurs work with TU at the begin or should the group decide in case of critical work load estimation?

## Slide 6: Backup slides

## Slide 7: TU Budget for SA5 CH
Assumptions for SA5 CH:
  6 ordinary meetings per year.
  Rel-19 spans 21 months for SA5 (with early start of studies) = 10 meetings
  1 Session = 1.5 hour time window
  Max 4 sessions per meeting day
  1 Stream = 1 TU (Time Unit)
  1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions.
  Revisions/Drafting/offline conference calls are not counted for the TU estimates.
  CH revision sessions normally planned to be in Wednesday Q3-Q4 and Thursday Q1-Q2
  CH closing plenary regular on Thursday Q3-Q4
  There are currently no parallel CH stream for any session
  CH Maintenance regular on Wednesday (Q1-Q2)+ Q3 Buffer
  Resulting total TUs avail. for SI/WI: 10 meetings x 8 sessions = 80 TU
  => Current calculation without any change on the schedule for max no. of SI/WI = 12 (currently 5 WID and 6 SID in Rel-18)

## Slide 8: SA5 Charging meeting with possible TUs
Time | Monday | Tuesday | Wednesday | Thursday | Friday (Closing plenary)
Early Session (If needed) |  | (opt.) | (opt.) | (opt.) | Closing plenary Start at 8:30am (may change depends on the host restriction)
09:00 - 10:30 | Plenary Session#1 (1TU) [Single Stream] | CH session (1TU) | CH Maintenance (1TU) | Plenary preparation | SA5 Closing plenary
10:30 - 11:00 | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break
11:00 - 12:30 | CH session (1TU) | CH session (1TU) | CH Maintenance (1TU) | Plenary preparation | SA5 Closing plenary
12:30 - 14:00 | Lunch | Lunch | Lunch | Lunch | Lunch
14:00 - 15:30 | CH session (1TU) | CH session (1TU) | CH Maintenance (1TU) | Charging Closing plenary | SA5 Closing plenary
15:30 - 16:00 | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break
16:00 - 17:30 | CH session (1TU) | CH session (1TU) | CH session (1TU) | Charging Closing plenary | SA5 Closing plenary
17:30 - 17:40 | Break | Break | Break | Break | Break
17:40 – 19:10 | Opt. CH session (1TU) | Opt. CH session (0,5TU) Stop around 18:45 Social evening | Opt. CH session (1TU) | Charging Closing plenary (optional) | 
Assumption: Every day = 5 sessions (TUs), total TU in 1 track in ordinary meeting = 18.5 TUs
Two extra days in parallel = 9.5 sessions (TUs), total TU in 1 ordinary meeting = 28 TUs

## Slide 9: Thank you!