## Slide 1: WF: Study on AI/ML management – phase 2
NEC, Intel
3GPP TSG-SA5 Meeting #157 S5-245853
Hyderabad, India, 14 - 18 October 2024

## Slide 2: Content
Potential plan - next two SA5 meetings
SID revision

## Slide 3: Potential plan – forthcoming meetings
SA5#157 (October 2024)
  Stabilizing and enhancing the existing content by adding any missing possible solutions, enhancing descriptions, etc.
  where necessary additional new use cases (according to the SID WTs), particularly those related to WT-6.
  Address possible solutions and evolutions for all use cases including the newly proposed UCs.
SA5#158 (November 2024)
  No new use cases.
  Continue to address any gaps (e.g., missing possible solutions/evaluations), clarifications or enhancement to existing content.
  Focus on the development of recommendations and conclusions.
  Completion of the study & submit TR for information/approval.

## Slide 4: SID revision (1/2) (Ref. Tdoc SP-240965)
Objective The objectives of the study on AI/ML management phase 2 include:
WT-1. Continue the study on AI/ML emulation, AI/ML inference coordination and ML knowledge transfer that are leftover from Rel-18.
WT-2. Study the management aspects (LCM CM and PM) of AI/ML functionalities defined by other 3GPP WGs, including
WT-2.1. AI/ML model transfer in 5GS (SA1, Rel-18 WID 920037 and Rel-19 WID 1000030),
WT-2.2. 5GS support for AI/ML-based services (SA2, Rel-18 WID 980019)
WT-2.3. Support for AI/ML services at application enablement layer (SA6, Rel-18 WID 970036),
WT-3. Study the management aspects (LCM CM and PM) of AI/ML functionalities defined by 3GPP SA5 WG, including
WT-3.1. MDA (Management Data Analytics) phase 3 (SA5)
To be postponed to next phase
To be revised

## Slide 5: SID revision(2/2) (Ref. Tdoc SP-240965)
WT-4. Study the AI/ML management and operation capabilities to support different types of AI/ML technologies as needed to support the AI/ML in 5GS, such as Federated Learning, Reinforcement Learning, Online and Offline training, Distributed Learning, and Generative AI.
WT-5. Study the sustainability aspect of AI/ML, including
WT-5.1 Evaluation of energy consumption/efficiency impacts associated with AI/ML solutions for all operational phases (training, emulation, deployment, inference).
WT-6. Further study the trustworthiness aspects related to the AI/ML functionalities in 5GS, including
WT-6.1 Concept of trustworthiness for AI/ML in the context of OAM,
WT-6.2 Data (e.g., measurements, events) to support calculation of trustworthiness indicators.
Note: Whether SA5 can start work on WT-2.1 will be discussed at SA#105 (Sep. 2024) based on the outcome of the related work in the involved RAN WGs(s)
Status to be checked at end of SA5#157
Status to be checked at end of SA5#157