Minutes of Joint Conference Call on Methodology

Date&Time: 2010-05-03 10.30-12.00 CET

Moderator: Knut Johannessen

Minutes taken by: Thomas Tovinger

Participants:

ITU-T SG2:

Knut Johannessen, Telenor

3GPP SA5:

Thomas Tovinger, Ericsson

TISPAN WG8:

(none)

ATIS TMOC:

(none)

TM FORUM:

(none)

Agenda and minutes

1. Previous report

The report of the last meeting was agreed with some editorial corrections.

2. Action items

We went through and updated the current action items – see results in the last section below.

3. Status report

ATIS:

Knut reported that ATIS has a new contact person, Yvonne Reigle. We are expecting feedback from ATIS at the next meeting.

SG2:

Ongoing work on the XML framework. Planned to be presented at the next conference call (after upcoming WP2/2 meeting).

SA5:

In release 10 all solution sets will be merged, i.e. combined in one specification for CORBA, XML and SOAP.

SA5 is initiating a study in Release 10 on version handling. The work was postponed from last SA5 meeting to the upcoming meeting in May due to priority for finalizing Release 9 work items. This is relevant to all other SDOs.

Joint work with TMF on harmonization of fault/alarm management has begun. Also work on harmonization between NRMs and SID is expected to begin soon.

4. AOB

None.

5. Next meeting and actions going forward

Next call:   7 June 15.00-16.30 (Geneva time)

Action Items:

- Karen: Inform us when ATIS OBF have more experience on how the MyEclipse tool works with UML 2.1. Knut reported that ATIS has a new contact person, Yvonne Reigle. – carried forward.

- Knut: To request information directly (email) from the ATIS OBF (see item a). Closed – see Action item a).

- All: Contribution on XML design guidelines and templates (including review of OMG guidelines). No input received so far – carried forward.

- Chen: To investigate the Chinese view on methodology support to facilitate development of XML solution sets, i.e. is the current state satisfactory or is additional methodology support required? No response so far - carried forward.

- Knut – check if the referenced/included text from SA5 specifications should be updated in M.3020 based on the latest versions. Will be treated at the next ITU-T WP 2/2 meeting the 17-21 May - carried forward.

- Knut – ensure presentation of the XML framework at the next conference call – could not be done due to Chinese holiday, planned to next call instead - carried forward.