TSG SA Meeting #51	SP-110145

21 - 23 Mar 2011, Kansas City, USA

Source:	S5

Title:	Rel-10 Work Item Exception for Common RAT Network Resource Model

Document for:	Approval

Agenda Item:

3GPP TSG-SA5 (Telecom Management)	S5-111477

SA5#76, 28 Feb - 4 Mar 2011; San Diego, USA	revision of S5-11abcd

- Source:	Ericsson

- Title:	Exception sheet for Common RAT Network Resource Model

Agenda Item:	6.4.2

3GPP™ Work Item Exception

# Title : 	Common RAT Network Resource Model

## Acronym  : 	RAT_NRM_common

## Unique identifier 	UID_460033

Release 10 Submission form

| Feature / Item: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Affects: | UE/MS: | CN: | UTRAN: X | GERAN: X | E-UTRAN (LTE): X | LTE-Advanced: X |
| Expected Completion Date: | June 2011 |  |  |  |  |  |
| Service(s) impacted: |  |  |  |  |  |  |
| Specification(s) affected: | - 32.792 Generic Radio Access Network (RAN) Network Resource Model (NRM) Integration Reference Point (IRP): Information Service (IS) - 32.796 Generic Radio Access Network (RAN) Network Resource Model (NRM) Integration Reference Point (IRP): Solution Set (SS) definitions - 32.692 Inventory Management (IM) network resources Integration Reference Point (IRP); Network Resource Model (NRM) - 32.696 Inventory Management (IM) network resources Integration Reference Point (IRP); Solution Set (SS) definitions |  |  |  |  |  |
| Task(s) within work which are not complete: | Inventory data that are to be moved from the Generic RAN object models but are not yet included in the Inventory object model. |  |  |  |  |  |
| Consequences if not included in Release 10: | There will be no standardised solution for sharing entities like antennas between different RATs. |  |  |  |  |  |

Abstract of document:

The specifications above provide a solution for entities being shared between different RATs.

Contentious Issues:

None