TSG SA Meeting #51	SP-110146

21 - 23 Mar 2011, Kansas City, USA

3GPP TSG-SA5 (Telecom Management)	S5-111413

SA5#76, 28 Feb - 4 Mar 2011; San Diego, USA

Source:	S5

Title:	Rel-10 Work Item Exception for SON Self-optimization management continuation

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 	SON Self-optimization management continuation

## Acronym  : 	LTE-SON-OAM_SO

## Unique identifier 	UID_ 460035

Release 10 Submission form

| Feature / Item: | SON Self-optimization management continuation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Affects: | UE/MS: | CN: | UTRAN: | GERAN: | E-UTRAN (LTE): X | LTE-Advanced: |
| Expected Completion Date: | June 2011 |  |  |  |  |  |
| Service(s) impacted: |  |  |  |  |  |  |
| Specification(s) affected: | - TS 32.522 Self-Organizing Networks (SON) Policy Network Resource Model (NRM) Integration Reference Point (IRP); Information Service (IS) - TS 32.526 Self-Organizing Networks (SON); Policy Network Resource Model (NRM) Integration Reference Point (IRP); Solution Set (SS) definitions - TS 32.425 Performance Management (PM); Performance measurements E-UTRAN - TS 32.762 Evolved Universal Terrestrial Radio Access Network (E-UTRAN) Network Resource Model (NRM) Integration Reference Point (IRP): Information Service (IS) - TS 32.766 Evolved Universal Terrestrial Radio Access Network (E-UTRAN) Network Resource Model (NRM) Integration Reference Point (IRP); Solution Set (SS) definitions |  |  |  |  |  |
| Task(s) within work which are not complete: | Capacity and coverage optimization stage 2 and 3, SON coordination aspects, Configuration parameters for NM-centralized SON, Performance measurements for SON. |  |  |  |  |  |
| Consequences if not included in Release 10: | The OAM solution for “capacity and coverage optimization, SON coordination aspects, Configuration parameters for NM-centralized SON, Performance measurements for SON” will not be available in Rel-10. |  |  |  |  |  |

Abstract of document:

The specification listed above provides the OAM solution for SON policy NRM and E-UTRAN CM/PM.

Contentious Issues:

SON coordination aspects,

Configuration  parameters for NM-centralized SON