## Slide 1: Rel-18 Package Proposal
Ericsson, Intel, MediaTek, Qualcomm, Sony
3GPP TSG SA 94E SP-211547
December 14th-20th, 2021 Agenda Item 7.4

## Slide 2: Introduction
This contribution proposes a tentative SA2 Rel-18 package
  #items (e.g. Max 20) to cater for
    Selective Evolution of Rel-17 WIDs into Rel-18
    New proposals
    SA2 Workload resulting from a) the #items themselves and b) their inherent work scope c) RAN dependencies
  The proposal reflects a compromise reached by the co-sourcing companies in order to come up with a balanced set of items that account for broader interests in the ecosystem
    Chipset and Device vendors
    Infrastructure vendors
    MNOs
    Verticals and Public Safety/regulatory requirements
  It is noted that each of the co-signing companies made important sacrifices to reach the proposed compromise
The following slides include
  Prioritized SIDs incl. WTs
  20 items with downscoped WTs
  2 items TBD (need further downscoping)
  6 items Proposed to be OUT
  RAN dependencies
  Clarifications

## Slide 3: Proposal
Title | I/O | WT IN | PreTU | PostTU | RAN
FS_eNA_Ph3 | IN | 2.2; 3.1; 3.2; 3.3; 3.4; 3.5; 3.6; 4.1; 4.2; 4.3 | 23 | 13.5 | N/A
FS_eLCS_Ph3 | IN | 1;2;3.2;5; | 13.5 | 8.25 | 
FS_AEUA (Drones) | IN | 2.1; 2.2; 2.4; 2.5; 2.6; 3 | 12.5 | 10.5 | 
FS_DetNet | IN | 1 | 6 | 6 | N/A
FS_eNPN_PH2 | IN | 1, 2, 5.a, 5.b, 5.c | 15 | 9.75 | 
FS_eAMP (enh of 5G AM Policy) | OUT |  |  |  | N/A
FS_XRM | IN | 2.1;2.2;3.1;3.2;3.3;3.4;4.2 | 16.75 | 11.5 | 
FS_UPEAS (UPF enh. for Exp. and SBA) | IN | 1; 2; 3 | 6.5 | 6.5 | N/A
FS_5GAIML | TBD | 1.1, 1.2 | 16 | [11.5] | ?
FS_eUEPO (UE policy) | IN | 1; 2.1; 2.2; 5; 6 | 10.75 | 5.5 | N/A
FS_SFC (service function chaining) | IN | TBD | 13 | [TBD] | N/A
FS_5GTTUe (Timing Resilience) | IN | 1.1, 1.2, 1.3 | 12.5 | 5 | 
FS_5G_ProSe_Ph2 | IN | 1; 2; 7; 10 | 19 | 6.75 | 
FS_5GSAT_ARCH_Ph2 | IN | 1.1; 1.2 | 9.5 | 5 | 
Title | I/O | WT IN | PreTU | PostTU | RAN
FS_NG_RTC (Real-time comm) | IN | 3.1; 3.2; 4 | 6 | 4.5 | N/A
FS_eEDGE_5GC_ph2 | IN | 1; 3.1; 3.2; 4; 5; 6; 7; 8 | 15.25 | 10.75 | ?
FS_MPS_WLAN | OUT |  |  |  | N/A
FS_Ranging_SL_ARC | IN | 1.1; 1.3; 1.5 | 10.5 | 5.5 | 
FS_eNS_Ph3 | IN | 1; 2; 3; 4; [5 TBD] | 14.5 | 7 [+1.5] | 
FS_ARCH_NR_REDCAP_Ph2 | IN | 1a, 1b | 4 | 4 | 
FS_5GSATB (Sat. backhaul) | OUT |  |  |  | 
FS_GMEC (Group enh.) | OUT |  | 16 |  | N/A
FS_PIN_Arch (Personal IoT Nw) | OUT |  |  |  | N/A
FS_5MBS_Ph2 | IN | 1.1; 1.2; 3; 5 | 18 | 9 | 
FS_SUECR (Seamless UE ctxtrecovery) | OUT |  |  |  | N/A
FS_5WWC_Ph2 | TBD | 2b | 5.5 | [1.25] | N/A
FS_ATSSS_Ph3 | IN | 2.1 | 14 | 3 | N/A
FS_VMR_ARC | IN | 1; 2; 3; 6 | 12 | 8.5 | 
Full TU: 330.25 Pre-TU: 244 Post-TU: 151
All 28 items with full scope 20 items with full scope 20 items with reduced scope
Yellow items are not counted
Pre = Pre WT prioritization Post = Post WT Prioritization RAN = RAN dependencies ( Yes, RAN R18 discussion ongoing  Yes, No RAN discussion)

## Slide 4: Clarifications
Satellite: a single item should go forward: we propose SAT_ARCH Ph2
  High synergies with RAN work
  NOTE: WT1.3 (discontinuous coverage) is dependent on RAN discussions outcome
VMR:
  WT4 (info collection for charging): add instead a NOTE on SA5 responsibility
NG_RTC:
  WT#1 on IMS as part of network slice can be handled directly in CT1
  WT#5 on SBI may be accommodated in CT4
eLCS Ph 3:
  WT#1: clarify need for U-plane pos. vs other sub-objectives e.g. latency reduction
  Low power (e.g. RedCap, LPHAP): RAN-driven. SA2 alignment possible later
  PRUs: RAN work completion expected in R17. Alignment work required in R18 SA2
  NW-verified location: assumed covered in R17 (NTN)
eUEPO:
  WT4 in: URSP enforcement in the UE: ensure no overlap with eNA
  WT5: focus on URSP provisioning while in EPS
ProSe:
  WT8 (aggregation), WT11(SL DRX) to be handled as RAN alignment
GMEC vs EC: overlap GMEC-WT8 and EC-WT6
SFC : WT & TU TBD

## Slide 5: Thank You!