3GPP TSG-SA3 Meeting #106-e	S3-220521

e-meeting, 14 - 25 February 2022

Source:	SA WG3

Title:	Rel-17 Work Item Exception for 5G_ProSe Security Aspects

Document for:	Approval

Agenda Item:	4.13

3GPP™ Work Item Exception

# Title : 		Security Aspects of Proximity based Services (ProSe) in the 5G System (5GS)

## Acronym  : 	5G_ProSe

## Unique Identifier :	930008

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: Don’t know | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | April 2022 (SA3#106-e-Bis) |  |  |  |  |
| Service(s) impacted: | ProSe services |  |  |  |  |
| Specification(s) affected: | TS 33.503 |  |  |  |  |
| Task(s) within work which are not complete: | - Control Plane based security procedure for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay. - A new Prose anchor function may be defined for storage of 5G PRUK keys. - Details on the security of UE-to-NW relay discovery procedures - Details on the CP based secondary authentication procedures - Remaining Editor's notes |  |  |  |  |
| Consequences if not included in Release 17: | - No Control Plane based security mechanism defined for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay - Unclear how UE-to-NW relay discovery works - Unclear how CP based secondary authentication works - Open Editor's Notes in technical spec. |  |  |  |  |

Abstract of document:

In SA3#106-e meeting, it is decided that the 5G PRUK and 5G PRUK ID shall be stored for the Control Plane based security procedure for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay. However, where 5G PRUK and 5G PRUK ID are stored is still under discussion. Also, the security of UE-to-NW relay discovery procedures requires further clarification, the security of CP based secondary authentication procedures requires further clarification, and the technical spec has some remaining editor's notes that need to be addressed.

This work item exception requests to extend the deadline of the SA3 5G_ProSe work till April 2022.

Contentious Issues:

None