T1S-99052

3GPP TSG T WG1 SIG SWG #5

Kobe, Japan

13th – 14th September 1999

3GPP

Report from the 3GPP TSG T WG1 SIG Sub Working Group Meeting

13th – 14th September 1999

Kobe, Japan

Revision: 1

Chairman:	Dan Fox

TABLE OF CONTENTS

1	Opening of the meeting	4

2	Agreement of the Agenda	4

3	Review and acceptance of minutes of SIG SWG #4, Edinburgh	4

4	Review of agenda for ad-hoc meeting with TTCN vendors and ETSI MTS, 29th September 1999	4

5	Review the Test Items and work assignment for 34.123	5

6	Review of progress on specifications due for Version 1.0.0 by October	5

6.1	MAC Test Cases	5

6.2	RLC Test Cases	6

6.3	RRC Test Cases	6

7	Review of progress on specifications due for Version 1.0.0 by December	6

7.1	34.123-2 ICS	6

7.2	Generic set-up procedure	7

7.3	Idle Mode procedures	7

7.4	Logical Test Interface	7

8	Update on Japanese regulatory situation	7

9	Next Meeting dates	8

10	Other business	8

11	Annex A. List of participants.	8

12	Annex B. List of documents	10

# Opening of the meeting

The fifth TSG T1 SIG SWG meeting was held on 13 – 14 September 1999 in Kobe, Japan, and was hosted by Hewlett-Packard.

Mr Dan Fox opened the meeting at 09.00.

# Agreement of the Agenda

The agenda was agreed with the following additions:

Tdocs from Ericsson covering the Logical Test Interface and Idle Mode tests covered under item 6.3.

An additional item (4) looking at Contents of 34.123 for Release 99, and authorship of currently un-owned sections.

Item 6.1 was rescheduled for earlier presentation to allow the presenter to also give the Tdoc to the RF SWG meeting.

# Review and acceptance of minutes of SIG SWG #4, Edinburgh

.The minutes of the previous meeting were presented by the Chairman. There were no comments or ammendments.

# Review of agenda for ad-hoc meeting with TTCN vendors and ETSI MTS, 29th September 1999

Doc: T1S-99053 (ETSI presented)

It was noted that 50 hotel rooms have been reserved for the meeting at the Mediathel Hotel. Attendees need to book their rooms as soon as possible (before 24th September). They also need to confirm attendance to Dominique Guedon of ETSI.

Action: Mr Fox to confirm with Shicheng Hu that all known TTCN tool vendors have been invited to the meeting. (Other known manufacturers identified are: Expert Telecom, Danet.)

The question was raised by the T1 chairman as to whether the Test Equipment manufacturers we fully supportive of the use of TTCN in the standard. Any disagreement with this decision needs to be notified as soon as possible, as time for reviewing such a decision is running out.

# Review the Test Items and work assignment for 34.123

Doc: T1S-99039 (Chairman)

This document was edited on-line during the meeting, and a revised version generated (T1S-99054). Changes should be viewed using revision marks on the new document.

Mr Fox will take the role of Editor for 34.123 co-ordinating the collation of all the sections. ETSI will take responsibiliity for assembling the specification (importing the various sections and making sure that the heading/chapter numbering is consistant).

Mr Fox will produce a template for the MM and CC tests by copying across the tests in GSM 11.10-1 v 7.0.0.

The section “Structured Procedures” requires further detail in order to decide which parts are needed in R99 and in Vers 1.0.0. It was agreed to revisit the topic on the 14th September – allocation of time on the agenda will be made under the A.O.B. heading.

The section “Layer 3/General Tests” requires further breakdown to determine which, if any, parts need support in R99 and in Vers 1.0.0. This will be discussed at the next meeting. Paper submissions are welcomed from any party with a view on this.

Supplementary Service tests were assigned to Release 2000. The chairman requested that any party that wishes to see SS tests included in R99 should make a submission by Tdoc – either via the reflector, or at the next meeting.

A new document (T1S-9905x) was generated reviewing at a greater level of detail which test items were required in R99 V1, V3 and R2000.

ETSI will review supplementary services to see how practical it is to copy across the GSM R99 tests. This will be presented at the next meeting.

All items marked with a ‘?’ require the members of T1/SIG to consider the required timescales and report back by the next meeting.

# Review of progress on specifications due for Version 1.0.0 by October

## MAC Test Cases

Doc: T1S-99038 (Anritsu)

The specification was reviewed without comment. It will be left open for comment until 31st October 1999, and will be included in 34.123-1 for submission at version 1.0.0 at the December plenary.

## RLC Test Cases

Doc: T1S-99048 (Anritsu)

The specification was reviewed with the following editorial comment: The expected sequence table format has to be brought into line with the format used in the core specifications. The editor agreed to make the changes, and send the revised document to the reflector. It will be left open for comment until 31st October 1999, and will be included in 34.123-1 for submission at version 1.0.0 at the December plenary.

## RRC Test Cases

Doc: T1S-99051 (MCI)

The specification was reviewed with the following editorial comments:

The test cases need to be extended to include abnormal modes. It was noted that the reference core specification does not currently define behaviour for abnormal conditions, so this work will need to wait until the core specification is more complete.

It was noted that some of the test cases may overlap with those covered in the Idle Mode tests. The authors of the two documents will need to co-ordinate before writing the test detail to ensure that there is no duplication.

The author’s attention was drawn to TS 25.103 (RF parameters for RRM) as a useful reference document.

The document will be left open for comment until 31st October 1999, and will be included in 34.123-1 for submission at version 1.0.0 at the December plenary.

# Review of progress on specifications due for Version 1.0.0 by December

## 34.123-2 ICS

Doc: T1S-99044 (ETSI)

It was noted that some items, such as the AMR codec, may be in the wrong table. The contents of the tables will need to be reviewed when T2/SWG6 produces their final document.

The tables will need to be extended to cover higher bit rate services available for 3GPP.

It was noted that the Tables cover services for which tests will not be available in Release 99. The tables need to be modified to indicate which functions apply to Release 99.

Several questions were raised over the use of Mandatory in tables 4.5.1.1 to 4.5.1.3. These need to be reviewed in the light of the RTTE directive and changes in GSM tables. This item should be the focus of a separate discussion at a future meeting.

## Generic set-up procedure

Doc: T1S-99045 (DoCoMo)

This document was presented without comment. When the detail is available in the RRC core specification, the author will update this document and issue on the T1 reflector for review and comment by members of the SIG, RF and EMC SWGs.

## Idle Mode procedures

Doc: T1S-99049 (Ericsson)

This document was presented without comment.

It was noted that the headings were sufficiently close to those in the table in T1S-99054, so the scheduling exercise has already been carried out. There was one new heading to be added to the table.

Due to the potential overlap with the RF SWG, the author will submit this document to the T1 plenary for information, and review and comment will take place on the T1 reflector to ensure the document is seen by members of both the SIG and RF SWGs.

## Logical Test Interface

Doc: T1S-99050 (Ericsson)

The document was presented with one comment. The SIG group is responsible for assigning the Protocol Discriminator value, but this is beyond the scope of T1. The group needs to raise a liaison statement to TSG-CN1 to ask them to allocate a PD. Ericsson agreed to draft the liaison statement, which will be submitted to the T1 plenary on the 16/17 September for approval.

The SIG SWG notes that it will have responsibility for defining the messages and message contents for supporting the loop-back functions.

# Update on Japanese regulatory situation

Doc: T1S-99046 (DoCoMo)

The document was reviewed without comment. It will be updated as more information becomes available and distributed on the reflector.

# Next Meeting dates

Provisional dates for SWG meeting #6 were decided as 21st and 22nd October 1999, to be hosted by ETSI in Sophia Antipolis. ETSI will confirm that they are able to host the meeting.

SIG SWG meeting #7 will take place immediately before the T1 plenary. The dates for this meeting are 7th – 8th December 1999. The meeting will be hosted by ETSI.

# Other business

The sections in T1S-99054 referring to Structured Procedures were briefly reviewed. The key areas that need to be carried into 34.123 were those covering Emergency Calls. Other parts of Structured Procedures will not be carried over. Items will be added to this section if it is identified that they are not covered in other areas.

Nokia offered to author the test cases for Emergency calls.

# Annex A. List of participants.

|  | Family Name | Forename | Details | Country | Tel | Fax | E-mail |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Mr | Fox | Daniel | Anritsu Ltd. | UK | +44 1582 433200 x635 | +44 1582 433276 | dan.fox@eu.anritsu.com |
| Mr | Mattisson | Leif | Ericsson | Sweden | +46 46 193365 | +46 70 615 6475 | Leif.Mattisson@ecs.ericsson.se |
| Miss | Salmeron | Lidia | ETSI | France | +33 4 92 94 42 66 | +33 4 93 65 28 17 | Lidia.Salmeron@etsi.fr |
| Mr | Hayashi | Kazuo | Matsushita Communication Industrial Co., Ltd | Japan | +81 468 40 5240 | +81 468 40 5222 | Kazuo.Hayashi@yrp.mci.mei.co.jp |
| Mr | Honda | Yusuke | Matsushita Communication Sendai R&D LabsCo., | Japan | +81 22 377 9604 | +81 22 377 9608 | honda@srd.mci.mei.co.jp |
| Mr | Norimatsu | Hidehiko | NEC | Japan | +81-45-939-2316 | +81-45-939-2349 | norimatu@ccmail.mcd.yh.nec.co.jp |
| Miss | Myllyla | Eeva | Nokia Mobile Phones | Finland | +358 40 5044417 | +358 10 505 7999 | Eeva.myllyla@nokia.com |
| Mr | Tan | Kay Pong | NTT Mobile Commiunications Network Inc. | Japan | +81 468 40 3100 | +81 468 40 3733 | kay-pong@cet.yrp.nttdocomo.co.jp |
| Mrs | Eng | Li Huay | NTT Mobile Commiunications Network Inc. | Japan | +81 468 40 3100 | +81 468 40 3733 | valerie@cet.yrp.nttdocomo.co.jp |
| Mr | Nakagomi | Hisashi | NTT Mobile Commiunications Network Inc. | Japan | +81 468 40 3100 | +81 468 40 3733 | hisashi@cet.yrp.nttdocomo.co.jp |
| Mr | Wirth | Winfried | Rohde & Schwarz GmGH & Co KG | Germany | +49 89 4129 1576 | +49 89 4129 3443 | Winfried.Wirth@rsd.rsd.de |
| Mr | Nielsen | Bjarke | Sony DTC-E | Germany | +49 89 9 45 78 107 | +49 89 9 45 78 412 | bjarke.nielsen@ipce.eu.sony.co.jp |
| Mr | Hellsten | Jarkko | TA Center, Nokia | Finland | +358 10 505 2460 | +358 10 505 5220 | jarkko.hellsten@nokia.com |
| Dr | Mora | Mauro | Telecom Italia Mobile | Italy | +39 06 3900 9065 | +39 06 3900 9033 | mmora@tim.it |
| Mr | Tsukamoto | Akira | Denso | Japan | +81 566 25 9919 | +81 566 25 4751 | a.tuka@hcom.denso.co.jp |
| Mr | Nemoto | Masaaki | Mitsubishi | Japan | +81 467 41 2886 | +81 467 41 2819 | masaaki@csc.melco.co.jp |
| Mr | Wakayama | Shin-ichi | Fujitsu Limited | Japan | +81 44 754 3712 | +81 44 754 3872 | wakayama@mcws.ts.fujitsu.co.jp |
| Mr | Toda | Hiromichi | Anritsu Corporation | Japan | +81 46 296 6650 | +81 46 225 8380 | toda.hiromichi@mm.anritsu.co.jp |

# Annex B. List of documents

| T1S-99044 | 3G TS 34.123 v0.0.7 (ICS) | ETSI MCC |
| --- | --- | --- |
| T1S-99045 | Generic set up procedure | NTT DoCoMo |
| T1S-99046 | Contents of Japanese regulatory tests (Revised) | NTT DoCoMo |
| T1S-99047 | Agenda for T1S Sig SWG #5 | Convenor |
| T1S-99048 | Draft RLC Test Cases | Anritsu |
| T1S-99049 | Status report on testing of Idle Mode operations | Ericsson |
| T1S-99050 | Logical test interface (TS 34.109) signalling aspects | Ericsson |
| T1S-99051 | RRC TEST SPECIFICATION | MCI |
| T1S-99052 | Minutes of the T1 SIC meeting #5, Kobe 13 - 14 September 1999 | Chairman |
| T1S-99053 | Agenda for TTCN special meeting, 29th September 1999 at ETSI, Sophia Antipolis | ETSI |
| T1S-99054 | Revised workplan for conformance specification, Version 3 | DoCoMo |