## Agenda Item:

## Source:RF spec AdHoc Convener

## Title: AdHoc Activity Plan proposal

## Document for:

# Introduction

RF spec Ad Hoc team is organized in TSG-T #1 meeting. This is a proposal of activity for AdHoc team.

# Responsibility

This AdHoc team is responsible for develop a baseline document according to the following agreements;

- Test Items: based on chapter-13 (ARIB proposal)

- Document Structure: based GSM 10.11 (chapter 13 example)

# Schedules

- Meeting schedule:
    - Mar/10,11/1999: Japan
    - Apr/1,2/1999: Japan (if needed)

- Report to TSG-T1
    - Apr/12-16: Europe

- Document Draft
    - Feb/22?/1999: ARIB/Convener is responsible for development

# Deliverables

- Document T.01: RF specification

# Discussion Items

- What items should be discussed/coordinated with other TSG’s or WG’s.
If we can list items, we have to send a liaison or attend coordinate meeting.

- The initial test conformance requirement will be based on Chapter-13 of ARIB Volume 4, until confirmation will be received from RAN WG4 on appropriate document.

- Document draft

- Requirements
– Test Items (ARIB Chapter-13 based)
– Document Structure (ETSI format)
– Loopback protocols
– FDD/TDD issues