Source:	Secretary TSG-Terminals, Adrian ZOICAS (3GPP support team)

Title:	DRAFT Report from TSG-T#2 meeting

Document for:	Approval

# Content

Content

1	Opening of the meeting

2	Welcome Address

3	Approval of Agenda

4	Leaders' Meeting Report

5	Report of TSG-T#1

6	Convenors report and objectives for meeting #2

7	Election

7.1	Election Procedure

7.2	Election of Chairman

7.3	Election of Vice-Chairman

8	Progress report

8.1	T1 Mobile Terminal Conformance Testing

8.2	T2 Mobile Terminal Services and Capability

8.3	T3 USIM

9	ToR Revision

10	TSG-T Work Plan

11	TSG-T Working Method

12	Liaison statements from TSGs and others

13	Future meeting schedule

13.1	TSG-T

13.2	TSG joint meeting

14	Any Other Business

15	Close of the meeting

Adopted agenda

List of documents

3GPP	TSG Chairmen and Vice Chairmen - election details

Proposal for revised ToR for TSG-Terminals (TP-99052)

Terms of Reference of TSG Terminals WG1 : Mobile Station Testing (TP-99042, T1-99027)

Terms of Reference of TSG Terminals WG2 :  Mobile Terminal Services & Capabilities (TP-99026, T2-99028)

Terms of Reference of TSG Terminals WG3 : Universal Subscriber Identity Module (USIM) (TP-99019, T3-99033)

# 1	Opening of the meeting

158 delegates attended the 2nd meeting of 3GPP TSG-Terminals (TSG-T#2) from 2-4 March 1999 at Hotel "Radisson Bahia Mar Resort" in Fort Lauderdale, Florida, USA.

The meeting, co-located with the other TSGs and the PCG, was co-hosted by BellSouth Cellular Corporation, Ericsson, Lucent Technologies, Nokia Americas, Nortel Networks, Omnipoint, SBC Technology Resources Inc., Pacific Bell Wireless and Siemens Communication Networks.

Sang-Keun PARK (Samsung), Convenor of TSG-T, chaired the meeting. Adrian ZOICAS (3GPP support team) was assigned as Secretary.

# 2	Welcome Address

Asoka CHATTERJEE (PCG Vice-Chairman) addressed a welcome message to sunny Florida on behalf of T1 and the co-hosts, and informed about practical arrangements for the meeting.

# 3	Approval of Agenda

The draft agenda (Td 01) was approved without modification and can be found in annex.

The documents available prior to the meeting were made available to the delegates on the self service PCs and on CD-ROMs (up to Td 34). The last night output of the PCG meeting was made available on paper as Td 37. Late contributions had been made available to the Secretariat and will be included in subsequent versions of the meeting CD-ROM.

# 4	Leaders' Meeting Report

The Convenor introduced the Leaders' meeting report (Td 37) giving general guidelines for the election of TSG-Chairmen and Vice Chairmen. There will be three separate elections for each TSG, starting with the election of the Chairman for CN, T, SA and RAN. Subsequently, two separate and consecutive elections for Vice Chairmen will follow in the same order for each TSG (i.e. CN, T, SA and RAN). The elected TSG-Chairman and two Vice Chairmen will be appointed by the PCG on the proposal of the TSG.

# 5	Report of TSG-T#1

The revised draft report of meeting TSG-T#1, including the statement from Qulacomm, was approved (Td 02) and can be found at: ftp://www.3gpp.org/TSG_T/TSG_T/TSGT_01/Report/

# 6	Convenors report and objectives for meeting #2

In presenting the objectives for this meeting, the Convenor announced a joint session during this week with TSG-SA for the co-ordination of the technical work within 3GPP. SA has the leading role in technical co-ordination and work programme management for the entire 3GPP.

# 7	Election

## 7.1	Election Procedure

Guidelines for elections and the so far nominated candidates were presented in Td 24, Td 4 and Td 13. It was decided to carry out the election processes in the TSGs in the following order: CN, T, SA and RAN; with the election in each TSG of the Chairman taking place first, followed by the election of both Vice-Chairmen in each TSG.

## 7.2	Election of Chairman

There were originally 2 candidates for the position of Chairman, however one of them Peter NEUMANN (Siemens) withdrew his candidacy (Td 10) on the rationale of regional/company balance. Sang-Keun PARK (Samsung) remained the only candidate (Td 14) and no new nomination was announced. Consequently, Sang-Keun PARK was elected as Chairman of the 3GPP TSG-T by acclamation. The elected TSG-T Chairman was subsequently appointed by the PCG on the proposal of TSG-T.

## 7.3	Election of Vice-Chairman

There were originally 6 candidates for the 2 Vice Chairmen positions, however three of them: David FREEMAN (Motorola) (Td 12), Peter NEUMANN (Siemens) (Td 10) and Toshihiro SHIMIZU (Matsushita) (Td 9) withdrew on the rationale of regional/company balance.

There were then 3 remaining candidates for the 2 Vice Chairmen positions:

Ed EHRLICH (Nokia) (Td 8);

Kevin HOLLEY (BT) (Td 11); and

Rémi THOMAS (France Télécom) (Td 16).

As no new candidates were nominated the election started.

A first vote resulted in 85 valid and 4 void votes distributed as follows: Ed ERLICH (54 votes i.e. 60.67%), Kevin HOLLEY (28 votes i.e. 31.46%) and Rémi THOMAS (7 votes i.e. 7.87%). When this was announced to TSG-T, it was agreed that Ed EHRLICH should be elected as a Vice-Chairman and that further voting should take place to decide the other Vice-Chairman position between the remaining 2 candidates.

Kevin HOLLEY and Rémi THOMAS were the only candidates for the second Vice-Chairman of TSG-T. The second vote resulted in 93 valid votes distributed as follows: Kevin HOLLEY (59 votes i.e. 63.44%) and Rémi THOMAS (34votes i.e. 36.56%). As the candidate with the lower number of votes received withdrew his candidacy, Mr Kevin HOLLEY was elected. The elected TSG-T Chairmen were subsequently appointed by the PCG on the proposal of TSG-T. Thus the TSG-T Vice Chairmen are: Ed EHRLICH (Nokia/ T1) and Kevin HOLLEY (BT/ ETSI). The final "Results of TSG elections" can be found in TP-99053 (see the overview in annex).

# 8	Progress report

## 8.1	T1 Mobile Terminal Conformance Testing

Rémi THOMAS (France Télécom), T1 Convenor, presented the progress of WG T1 SWGs (Td 42). T1 created three sub-groups as follows:

TSG-T1/RF; Convenor Mitsuro YOKOYAMA (HP).

TSG-T1/EMC; Convenor Rémi THOMAS (France Télécom).

TSG-T1/Signalling; Convenor John FENN (Samsung).

Elections of Chairpersons for T1 and its SWGs will take place in April '99. The work relationship between RAN4 and T1, T2 SWG6 and T1 EMC was noted.

TSG-T approved the revised T1 ToR (TP-99042; see annex) and work items as follows:

Work item T1-001 to 004
RF testing specification for Mobile Station (MS) - using T1-99006 as a working assumption. It will be based on the ARIB output and will use the GSM 11.10 layout of test cases.

1: Test Specifications (RF specifications for FDD)

2: Test Specifications (RF specifications for TDD)

3: Logical Test Interface (FDD)

4: Logical Test Interface (TDD)

Work item T1-005
Protocol test specification for Mobile Station (MS) - using GSM 11.10 as basis the table of contents as identified in T1-99026).

Meeting calendar

TSG-T1/RF		10-11 March 1999	Tokyo				ARIB

TSG-T1/RF		1-2 April 1999					t.b.c.

TSG-T1#2		13-15 April 1999	Paris/				France Telecom
TSG-T1/RF					Issy les Moulineaux
TSG-T1/Signalling
TSG-T1/EMC

## 8.2	T2 Mobile Terminal Services and Capability

Kevin HOLLEY (BT), T2 Convenor, presented the progress of WG T2 (Td 26, 43). A work plan was agreed identifying six working areas. For each of the working areas a sub working group (SWG) was established.

SWG1 Execution Environment: on terminal execution environment using wireless, fixed, and cordless access. Chairman: Mark CATALDO (Motorola).

SWG2 Terminal Interfaces: on external interfaces to terminals and alternatives to AT commands. No chairman yet.

SWG3 Messaging: for defining UMTS-specific messaging applications to allow non-real time multimedia messaging, a Short Message Service, and Cell Broadcast Services. No chairman yet.

SWG4 Services End to End Interworking for: Report on Services over IP, report on SAT/MExE/CAMEL scenarios for the support of VHE, and for the review of end to end services. UMTS 21.04, Requirements for the support of data services in UMTS will be an input to this SWG. No chairman yet.

SWG5 Multi-mode Terminals will consider other systems and their multi-mode coexistence with UMTS from a terminal and service point of view. Convenor: Sofi PERSSON (Telia).

SWG6 Terminal Features and Performance: will cover aspects as terminal safety and environmental requirements. In addition, SWG6 will work on general features, reviewing all terminal features and identifying a minimum set of features required to support a given application.  Chairman: Kiyohito NAGATA (DoCoMo).

GSM 21.04 "Requirements for the support of data services in UMTS" was transferred to 3GPP TSG-T for approval and publication (Td 27).

TSG-T approved the revised T2 ToR (Td 26; see annex) and work items as follows:

| Source/ Rapporteur | Title | Scope | ETSI references | ARIB references | 3GPP TSG-T approval target date for publication |
| --- | --- | --- | --- | --- | --- |
| SWG 1 Execution Environment | MExE requirements (stage 1: TSG-SA WG1) | stage 1 (TSG-SA WG1) based on ETSI 02.57 | 02.57 | - | July 99 |
|  | MExE functional description | stage 2/3 based on ETSI 03.57 | 03.57 | - | Dec 99 |
| SWG 2 Terminal Interfaces | physical interface | report on options | 04.02, 07.10 | Vol.4, Ch.8 | April 99 |
|  | AT commands for 3GPP | list of AT commands, structure based on ETSI 07.07 incl. SMS | 07.07 | Vol.4, Ch.8 | April 99 |
|  | alternatives to AT commands | report on options | - | - | Dec 99 |
|  | report of other applications (e.g. object exchange, ME-ME interaction) | identify applications not covered elsewhere + and propose method of handling in WG2 | 04.02, 07.08 | Vol.4, Ch.8 | April 99 |
| SWG 3 Messaging | SMS specification | stage 2/3 of SMS base on ETSI 03.40 | 03.40, 04.11, 03.38, 03.39, 03.47, 03.42 | TTC ? | stage1 April 99 stage 2/3 Dec 99 |
|  | Cell Broadcast specification | stage 2/3 of CBS base on ETSI 03.41 | 03.41, 04.12, 03.38, 03.49 | TTC ? | stage1 April 99 stage 2/3 Dec 99 |
|  | advanced cell broadcast | (need input from TSG-SA WG1) stage 2/3 | - | - | Dec 99 |
|  | multimedia messaging service | (see TD T2-99014~) stage 2/3 | - |  | Dec 99 |
| SWG 4 Services end to end Interworking | services over IP | report on service over IP incl. FAX | SMG4 work, 21.04 |  | Dec 99 |
|  | SAT/MExE/CAMEL scenarios for VHE | report on scenarios | 02.78, 03.78, 09.78, 02.57, 03.57, 11.14 |  | Dec 99 |
|  | review end-to-end services | report on services |  |  | Dec 99 |
| SWG 5 Multi-mode Terminals | aspects of multi-mode terminals | report of work already done | EN 301 242 Tdoc SMG 905/97 |  | May 99 |
|  |  | report on issues that need additional treatment to allow efficient multi-mode terminal implementations |  |  | July 99 |
| SWG 6 Terminal Features and | safety requirements | report on safety requirements & regulations in different regions | ? | Vol4, chapter 4 | Apr 99 |
| Performance | environment & reliability requirements | report on identifying requirements for the regions | ? | Vol4, chapter 2.9 | Apr 99 |
|  |  | discussion document on the need for common requirements | ? | Vol4, chapter 2.9 | May 99 |
|  | spec (if needed) | harmonised 3GPP requirements |  |  | (Dec 99 ?) |
|  | general features | report: - review all terminal features - identify min set for certain applications where the application is supported work close with TSG-SA WG1 + others, see TD T2-99038 |  | Vol4, chapter 2.1; TTC? | July 99 |

Meeting Calendar

TSG-T2#2	15-19 March 1999	Nortel Networks	London

TSG-T2#3	19-21 April 1999	t.b.c.			Japan

TSG-T2#4	14-16 June 1999	Nokia/T1		USA

## 8.3	T3 USIM

Klaus VEDDER (Gieseke & Devrient), T3 Chairman, presented the progress of WG T3 (Td 45). At the second meeting in Feb 1999, T3 appointed by acclamation Klaus VEDDER for Chairman and Günther MARINGER (T-Mobil) for Vice-Chairman.

TSG-T approved the revised T3 ToR (Td 19; see annex) and work items as follows:

Work item T3-001
USIM functional characteristics "21.11" -		Rapporteur: Günther MARINGER (T-Mobil)

Work item T3-002
USIM interface specification "11.11" -		Rapporteur: Yutaka MAEDA (Individual Member ?? for ARIB)

Work item T3-003
USIM electrical and mechanical characteristics -	Rapporteur: Rune LINDHOLM (Nokia)

Target approval for publication by T3/TSG-T is April 1999.

In the light of the discussions within TSG-T3 on the mechanical interface of the USIM with respect to it being removable, TSG-T has agreed that the USIM shall be a removable, hardware module as the SIM is for GSM. 
It should be noted that this decision is in line with both the ETSI SMG "Position Paper on the UICC for early UMTS systems" as approved by SMG #27 and endorsed with an additional sentence on plastic roaming by SMG #28 (see T3-99041 = Tdoc SMG P-99-178) and the position of TSG-SA as stated in TSGS#2(99)043 and approved by TSG-SA #2. It was further decided to have as a start an informal liaison between 3GPP and 3GPP2 concerning USIM/R-UIM. Eric JAQUES (AirTouch) volunteered to act as liaison. This liaison should be formalised at a later stage.

TSG-T approved a liaison statement to the other TSGs, based on Td 18, regarding the technical co-ordination between the 3GPP TSGs (Td 51). Based on Td 18 the TSG-T ToR had been revised and submitted to PCG for approval (Td 52; see annex).

Meeting Calendar

TSG-T3#3	16-18 March 1999	Nokia		Helsinki

TSG-T3#4	19-21 April 1999	NTT		Tokyo

# 9	ToR Revision

Based on Td 18 the TSG-T ToR had been revised and submitted to PCG for approval (Td 52; see annex).

# 10	TSG-T Work Plan

ARIB's "Time Schedule for the initial specification production in 3GPP" was given in Td 47. For capacity and spectrum reasons as well as new services, Japan intends to deploy IMT-2000 system in Spring 2001. In order to meet this target, a set of 3GPP approved specifications is needed in Spring 1999. 3GPP work items need still to be created on all ARIB's proposed, and TSG-T approved, work items.

TSG-T noted the "UMTS 30.00 V3.7.0 - SMG Work Programme for UMTS" in Td 44.

Td 28 gives a "Listing of ETSI SMG UMTS Deliverables, Reports and Description documents for possible transfer to 3GPP" and should be used as basis for creation of 3GPP work items; e.g.

| UMTS No | Version | Type | Short Title | Notes | ETSI Reference | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| 21.11 | 1.1.0 | TR | USIM requirements | Draft | DTR/SMG-092111U | Handover to TSG-T WG3 |

The T3 work plan in Td 17 was noted.

# 11	TSG-T Working Method

Peter DONAT (Siemens) and Ian DOIG (3GPP support team) presented a proposal for 3GPP Common Working Methods (Td 29, Td 48). TSG-T agreed to adopt them and informed SA2, the leading 3GPP body on these matters, via Peter DONAT (Siemens) and Ian DOIG (3GPP support team).

TSG-T endorsed the proposal from SA (Td 49) on the table format to show the work plan of each deliverable i.e. Technical Specification or Technical Report (TS/TR) viz.

| Identity and Type | Title | Rapporteur | Date for approval | Dependency | Features under study (Sections) | Editor | Current status (Date to become stable) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 23.01 Spec. | General UMTS Architecture |  |  |  |  |  |  |
| 23.10 Spec. | Access Stratum |  |  |  |  |  |  |
| Note 1: Major milestone for each TS/TR shall be indicated by having additional rows to show features under study together with the date when such additional features become stable. Note 2: Editor(s) may be assigned in addition to Rapporteurs in case, for example, the volume of the TS/TR is large. |  |  |  |  |  |  |  |

# 12	Liaison statements from TSGs and others

Based on Td 21,23 and 24, the TSG-T approved a liaison statement to PCG requesting the continuation of Project Team Support for WGs of 3GPP TSGs (Td 55).

TSG-T endorsed the principle contained in Td 31 from Nokia, that input documents should be originated from Individual Members of 3GPP and not from the corresponding Organisational Partner. This is in conformance with the existing 3GPP Working Procedures Article 8 vs. 7 and 6.

On the offer to 3GPP to liaise with ITU (Td 32) TSG-T re-emphasised that this is formally done by Individual Members of the 3GPP and in general TSG-SA has the leading role within 3GPP on external co-operation.

The liaison statement from ERC/TG1 to 3GPP (Td 35, Td 36) was mainly addressing TSG-RAN. However, it will also be transferred to the TSG-T1/T2 for consideration.

The proposals for managing the TSG Project Co-ordination Role from TSG-SA Convenor (Td 3, Td 30), were discussed in a joint TSGs session. The results are given in Td 59 from Gerry JONES (Omnipoint).

The liaison statements in Td 5 (MMI for MT), Td 15 (S1 service level vs. T2), Td 22 and Td 38 (UE service capability) were discussed by an Ad-hoc meeting on Terminal Capabilities. The results were presented by Kevin HOLLEY (BT) in Td 58. The proposals in Td 58 were endorsed by TSG-T, in particular the recognition that the groups working on system aspects will define terminal capabilities for aspects in their area, and TSG-T will be responsible for having an overview of all terminal capabilities.

TSG-T noted Td 39 on "Concern regarding potential divergence of core network" from AT&T Wireless Services, BT, France Telecom, NTT DoCoMo, TIM and T-Mobil.

TSG-T noted Td 46 from ETSI on "Third Generation Mobile Communications: The way forward for IPR".

TSG-T noted that there were problems with a particular Liaison Statement (LS) and agreed that in the future LSs should be confirmed by the TSG-T management team (Chairman and Vice Chairmen) if the WG/SWG chairman suspects that there may be something controversial contained in the LS.

TSG-T agreed in principle the general approach in Td 57 (source: NEC Technology), which will be forwarded to T2 for further consideration.

TSG-T endorsed the proposal made by TSG-SA (Td 50) regarding the use of UMTS 22.00 (UMTS phase 1 services) and 23.20 (GSM to UMTS evolution) for technical co-ordination purpose across TSGs and WGs.  TSG-T and its sub groups should pay particular attention to these two documents during the course of the development of the UMTS phase 1 standards so that work will be done in a timely and consistent fashion throughout the 3GPP. Td 54 was noted.

# 13	Future meeting schedule

## 13.1	TSG-T

TSG-T#3	22-23 April 1999		t.b.c.				(Japan)

TSG-T#4	17-18 June 1999		Nokia/T1			USA

TSG-T#5	4-8 October 1999		Samsung/TTA		Korea

## 13.2	TSG joint meeting

TSG-T#6	13-17 December 1999	tentative TSGs joint		(Japan or ETSI/France)

# 14	Any Other Business

No issue was dealt with under this agenda item.

# 15	Close of the meeting

The Chairman, Sang-Keun PARK (Samsung), warmly thanked the hosting organisations for the good meeting facilities and social events, the participants for their active contributions, the 3GPP supporting team, the TSG-T secretary and closed the meeting.

# Adopted agenda

- Opening of the meeting

- Welcome Address

- Approval of Agenda	1

- Leaders' Meeting Report	37

- Report of TSG-T#1	2

- Convenors report and objectives for meeting#2

- Election	53

- Election Procedure	4,13,24

- Election of Chairman	10, 14

- Election of Vice-Chairman	8, 9, 10, 11, 12, 16

- Progress report

- T1 Mobile Terminal Conformance Testing	42

- T2 Mobile Terminal Services and Capability	26,27,43

- T3 USIM	19,45,56

- ToR Revision	52

- TSG-T Work Plan	17,28,33,44,47

- TSG-T Working Method	29,48

- Liaison statements from TSGs and others	3,5,15,18,20,21,22,23,30,31,
	32,34,35,36,38,39,40,41,46,
	49,50,51,54,55,57,58,59

- Future meeting schedule

- TSG-T

- TSG joint meeting

- Any Other Business

- Close of the meeting

# List of documents

| NUMBER | TITLE | SOURCE | AGENDA ITEM |
| --- | --- | --- | --- |
| TP-99001 | Agenda for TSG-T#2, 2-4 March, 1999 | T Convenor | 3 |
| TP-99002 | REVISED (on TSG-Terminals) Draft meeting Report (TSG#1, 7-8 Dec '98) | T Secretary | 5 |
| TP-99003 | Liaison statement regarding service development process | T1, T2 | 12 |
| TP-99004 | Procedure for election of TSG-T Chairman & Vice-Chairman | T Secretary | 7 |
| TP-99005 | LS regarding the specification of MMI for Mobile Station (T2-99050) | T2 | 12 |
| TP-99006 | Withdrawn (covered by TP-99003) |  |  |
| TP-99007 | Withdrawn (covered by TP-99018) |  |  |
| TP-99008 | Candidate for the position of Vice Chair of TSG-T: Ed EHRLICH, Nokia Telecommunications Inc. | T1/Nokia | 7 |
| TP-99009 | Candidate for the position of Vice Chair of TSG-T: Toshihiro SHIMIZU, Matsushita Japan | ARIB/Matsushita | 7 |
| TP-99010 | Candidate for the position of Chair or Vice Chair of TSG-T: Peter NEUMANN, Siemens Germany | ETSI/ Siemens | 7 |
| TP-99011 | Candidate for the position of Vice-Chairman of TSG-T: Kevin HOLLEY, BT | ETSI/ BT | 7 |
| TP-99012 | Candidate for the position of Vice-Chairman of TSG-T: David FREEMAN, Motorola | ETSI/ Motorola | 7 |
| TP-99013 | Candidate Chairmen as per 17 Feb 1999 | T Secretary | 7 |
| TP-99014 | Candidate for the position of Chairman of TSG-T: Sang-Keun PARK, Samsung | TTA/Samsung | 7 |
| TP-99015 | LS regarding Work distribution between TSG-S1 and TSG-T2 (S1-99089) | S1 | 12 |
| TP-99016 | Candidate for the position of Vice-Chairman of TSG-T: Rémi THOMAS, France Télécom | ETSI/ France Télécom | 7 |
| TP-99017 | Work plan for T3 (T3-99028) | T3 | 10 |
| TP-99018 | LS regarding the technical co-ordination between the 3GPP TSGs (T1-99010/T2-99023/T3-99029) | T1, T2, T3 | 12 |
| TP-99019 | Draft Terms of Reference for TSG-T WG3 (T3-99033) | T3 | 8 |
| TP-99020 | LS from T3 "Liaisons between 3GPP and 3GPP2" (T3-99061) | T3 | 12 |
| TP-99021 | LS from T3 "Project team support for WGs of 3GPP TSGs" (T3-99062) | T3 | 12 |
| TP-99022 | Procedure for the Definition of User Equipment Capabilities in 3GPP | NTT DoCoMo, NEC, Samsung Electronics | 12 |
| TP-99023 | LS from T2 "Project team support for WGs of 3GPP TSGs" (T2-99052) | T2 | 12 |
| TP-99024 | Procedure for Individual Member voting at TSG#2 | 3GPP Support Group | 7 |
| TP-99025 | Withdrawn (covered by TP-99047) |  |  |
| TP-99026 | TSG-T2 Status Report | T2 | 8 |
| TP-99027 | Requirements for the support of data services in UMTS (UMTS 21.04 version 1.0.0) | T2 | 8 |
| TP-99028 | Listing of ETSI SMG UMTS Deliverables, Reports and Description documents for possible transfer to 3GPP | ETSI Secretariat | 10 |
| TP-99029 | Proposed Working Methods for 3GPP Technical Specification Groups | SMG WOME | 11 |
| TP-99030 | Proposals for managing the TSG Project Co-ordination Role | TSG-S Convenor | 12 |
| TP-99031 | Contribution Documents to TSG-Terminal and WGs | Nokia | 12 |
| TP-99032 | Liaison statement on future collaboration | Chairmen of ITU-T Study Groups 11, 4 and 7 and their collaborators on IMT-2000 standardization | 12 |
| TP-99033 | Draft UMTS 30.00 "SMG Work Programme for UMTS" | SMG | 10 |
| TP-99034 | LS from S2 "Project team support for WGs of 3GPP TSGs" (S2-99018) | S2 | 12 |
| TP-99035 | LS from CEPT ERC TG1 | CEPT ERC TG1 | 12 |
| TP-99036 | Presentation of LS from CEPT ERC TG1 | Lucent Technologies Network Systems UK | 12 |
| TP-99037 | Appointment of TSG Leadership at Fort Lauderdale | PCG | 4 |
| TP-99038 | On "Procedure for definition of user equipment capabilities in 3GPP" | Ericsson | 12 |
| TP-99039 | Concern regarding potential divergence of core network | AT&T, BT, France Telecom, NTT DoCoMo, TIM, T-Mobile | 12 |

| NUMBER | TITLE | SOURCE | AGENDA ITEM |
| --- | --- | --- | --- |
| TP-99040 | TSG Plenary | AT&T, BT, France Telecom, NTT DoCoMo, TIM, T-Mobil | 12 |
| TP-99041 | Voting Rights | AT&T, BT, France Telecom, NTT DoCoMo, TIM, T-Mobil | 12 |
| TP-99042 | TSG WG1 #1 meeting report | T1 | 8 |
| TP-99043 | Progress report from T2 Mobile Terminal Services and Capability | T2 | 8 |
| TP-99044 | UMTS 30.00 V3.7.0 - SMG Work Programme for UMTS | SMG/ SMG12 | 10 |
| TP-99045 | Status report T3 | T3 | 8 |
| TP-99046 | Third generation mobile communications: the way forward for IPR | ETSI Secretariat | 12 |
| TP-99047 | Time Schedule for the initial specification production in 3GPP | ARIB | 10 |
| TP-99048 | Brief explanation of the numbering scheme of the SMG UMTS specification series | ETSI 3GPP support | 11 |
| TP-99049 | LS to TSG-CN, RAN, T on the proposed table format to show work plan of each TS/TR | TSG-SA | 12 |
| TP-99050 | LS to TSG-CN, RAN, T on the proposal to use UMTS 22.00 and 23.20 for the purpose of technical co-ordination among TSGs and WGs | TSG-SA | 12 |
| TP-99051 | LS regarding the technical co-ordination between the 3GPP TSGs | TSG-T | 12 |
| TP-99052 | Proposal for REVISED ToR for TSG-Terminals | TSG-T | 9 |
| TP-99053 | Results of TSG elections | 3GPP Support Group | 7 |
| TP-99054 | LS to TSG-CN, RAN, T | TSG-SA | 12 |
| TP-99055 | Project Team support for WGs of 3GPP TSGs | TSG-T | 12 |
| TP-99056 | Removable USIM | TSG-T | 8 |
| TP-99057 | Draft WI on Terminal capabilities | NEC Technologies | 12 |
| TP-99058 | Meeting report from the Ad hoc meeting on Terminal Capabilities | T2 Convenor, Kevin HOLLEY (BT) | 12 |
| TP-99059 | Meeting report from the Ad hoc meeting on Proposals for managing the TSG Project Co-ordination Role (SP-99081R2.doc) | TSG-SA, Gerry JONES (Omnipoint) | 12 |
| TP-99060 | TSG-T#2 Meeting report | T Secretary |  |

# 3GPP TSG Chairmen and Vice Chairmen - election details

All the above elections were confirmed by the PCG. The table below summarises the results:

| TSG RAN | Name | Individual member | Org Partner |
| --- | --- | --- | --- |
| Chairman | Yukitsuna FURUYA | NEC | ARIB |
| Vice-Chairman | Francois COURAU | ALCATEL | ETSI |
| Vice-Chairman | Donald ZELMER | BELL SOUTH | T1 |
| TSG SA | Name | Individual member | Org Partner |
| Chairman | Niels ANDERSEN | MOTOROLA | ETSI |
| Vice-Chairman | Gary JONES | OMNIPOINT | T1 |
| Vice-Chairman | Armin TOEPFER | MANNESMAN | ETSI |
| TSG T | Name | Individual member | Org Partner |
| Chairman | Sang-Keun PARK | SAMSUNG | TTA |
| Vice-Chairman | Ed EHRLICH | NOKIA | T1 |
| Vice-Chairman | Kevin HOLLEY | BT | ETSI |
| TSG CN | Name | Individual member | Org Partner |
| Chairman | Harald DETTNER | SIEMENS | ETSI |
| Vice-Chairman | Masami YABUSAKI | NTT DoCoMo | TTC |
| Vice-Chairman | Stephen HAYES | ERICSSON | T1 |

# Proposal for revised ToR for TSG-Terminals (TP-99052)

TERMS OF REFERENCE
TERMINALS
Technical Specification Group

Background

One of the key objectives of third generation systems is that they should aim at providing services anywhere, anytime. This translates into requirements for the 3GPP terminals to roam freely between networks and to be able to circulate freely around the globe.

Terms of reference

The technical specification development work within 3GPP is accomplished by Technical Specification Groups (TSGs) according to the principles and rules contained in the Project reference documentation (Partnership Project Description, Partnership Project Agreement, Partnership Project Working Procedures).

In particular the TSGs report to the Project coordination Group (PCG), and may organise their work in Working Groups and liaise with other  groups as appropriate.

Each TSG has the responsibility to develop, approve and maintain the specifications within its terms of reference.

The TSG Terminals (TSG-T) is responsible for specifying the Terminal Equipment interfaces ensuring that terminals based on the relevant 3GPP specifications meet the 3GPP objectives.

Specifically it has a responsibility for:

- Terminal Equipment performance specifications;

- USIM and its interface specifications;

- Management of the work items placed under its responsibility.

- Liasing with the other TSGs, in particular TSG-S, to ensure a successful overall technical co-ordination.

More specifically, TSG-T will address the following areas of work:

- Service capability protocols;

- Messaging;

- Services end-to-end interworking;

- USIM to Mobile Terminal interface and functionality;

- Model/framework for terminal interfaces and service (application) execution;

- Conformance test specifications of terminals, including radio aspects;

- Multi-mode terminals.

Glossary of terms

| USIM | Universal Subscriber Identity Module |
| --- | --- |

# Terms of Reference of TSG Terminals WG1 :
Mobile Station Testing (TP-99042, T1-99027)

1	Responsibility

The task of 3GPP TSG-T1 is the drafting of the mobile station conformity specifications for the 3GPP standards.  The definition of "mobile station" is given in [..].

2	Work Plan

The work plan initially includes :

- Measurement procedures for FDD

- Measurement procedures for TDD

- protocol testing

- some service testing

Identification of EMC requirements referring to international standards is a task of TSG-T1.

3	Working Groups

-	EMC sub-group

-	RF measurements sub-group

-	Signalling sub-group

4	Liaisons

TSG-T1has direct liaisons with  SMG7, TSG-SA, TSG-CN, TSG-RAN, TSG-T2, TSG-T3, ARIB WG27 and if needed working groups reporting to these groups.

# Terms of Reference of TSG Terminals WG2 : 
Mobile Terminal Services & Capabilities (TP-99026, T2-99028)

The technical specification development work within 3GPP is accomplished by Technical Specification Groups (TSGs) according to the principles and rules contained in the Project reference documentation (Partnership Project Description , Partnership Project Agreement, Partnership Project Working Procedures).

In particular the TSG Working Groups report to the TSGs which in turn report to the Project co-ordination Group (PCG), and may organise their work and liaise with other groups as appropriate.

Each Working Group has the responsibility to develop, approve and maintain the specifications within its terms of reference. The TSG Terminals (TSG-T) Working Group 2 is responsible for specifying the Services and Capabilities to be delivered on UMTS Terminal Equipment and ensuring that terminals based on the relevant 3GPP specifications meet the 3GPP objectives.

TSG-T WG2 will liaise closely with:

- ARIB IMT-2000 Study Committee, Air Interface Working Group, Sub-Working Group 4 (Terminals)

- SMG4

- with other groups as required

Specifically, TSG-T WG2 will address the following areas of work :

-	Service capability protocols,

-	Messaging,

-	Services end-to-end interworking,

-	Model/framework for terminal interfaces and service (application) execution

-	Multi-mode terminals

-	Terminal Performance issues

# Terms of Reference of TSG Terminals WG3 :
Universal Subscriber Identity Module (USIM)
(TP-99019, T3-99033)

1	Responsibilities

Development and maintenance of specifications and associated test specifications for the 3G USIM, and its interface with the Mobile Terminal.

2	Tasks

The main tasks of TSG-T WG3 are:

-	to design USIM functionality to support 3G security requirements;

-	to provide capabilities for service creation (e.g. evolution of SIM Application Toolkit, APIs);

-	to specify download mechanisms for applications;

-	to specify the USIM application as part of a multi-application card in a single/multi-card reader terminal environment;

-	to evolve current service capabilities based on the SIM into a form suitable for 3G (e.g. user groups for ADN, storage of call records), maintaining backwards compatibility;

-	to enhance the current electrical and mechanical interface of the SIM (e.g. electrical parameters, transport protocol, size), maintaining backwards compatibility;

-	to provide plastic roaming from GSM to 3G systems and to study plastic roaming from other 2G systems to 3G systems;

-	to study plastic roaming from 3G to 2G systems.

3	Liaisons

-	with ETSI SMG9 for compatibility with GSM and generic ETSI IC Cards;

-	with ARIB 27 working group for compatibility with PDC;

-	with other groups as required.

History

| Document history |  |
| --- | --- |
| 10 March 1999 | Put on the server for approval by correspondence closing 10 April 1999: ftp://www.3gpp.org/TSG_T/TSG_T/TSGT_02/Docs/ ftp://www.3gpp.org/TSG_T/TSG_T/TSGT_02/Report/ as: TP-99060.zip (RTF file, zipped) TP-99060.pdf (PDF file) Comments, if any, to be addressed to: Mr Adrian ZOICAS, 3GPP TSG-T Secretary ETSI Secretariat Tel :+33 (0)4 92 94 42 21 e-mail: adrian.zoicas@etsi.fr |
| 8 April 1999 | Report approved by correspondence without any comment (az). |