| 3GPP T3 Meeting #14 Visby, Sweden, 24 - 26 May, 2000 | Tdoc T3-00 0286 |
| --- | --- |

Draft Work Item Description for

Protocol Standardisation of a SIM Toolkit Interpreter

1		3GPP Work Area

Terminals WG3 (USIM)

2		Linked work items

none

3		Justification

This work item describes the development of a new specification(s) to standardise on protocols for SIM resident SIM Toolkit interpreters.  Currently there are a collection of proprietary specifications which have varying degrees of service delivery and fraud resistance.  Standardisation in this area will allow activities to be focused on developing a unified standard. It is envisioned that the work will be split in two parts, a bearer independent part and a bearer dependent part.

4		Objective

To design protocol specification(s) for the SIM - Server interface  for a SIM Toolkit command interpreter.

5		Service Aspects

None.  This is an addition of a  SIM - server protocol specification.

6		MMI-Aspects

None.  This is an addition of a  SIM - server protocol specification.

7		Charging Aspects

None.  This is an addition of a  SIM - server protocol specification.

8		Security Aspects

None.  This is an addition of a  SIM - server protocol specification.

9	Impacts

| Affects: | USIM | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes | x |  |  |  |  |
| No |  | x | x | x | x |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale (to be updated at each plenary)

Definition of Specification structure(s)		3GPP T3#15

Draft Specification(s) for information		3GPP T3#16

Specification(s) issue				Release 00 (T Plenary December)

| New specifications |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title |  | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# |  | Approved at plenary# |  | Comments |
| Affected existing specifications |  |  |  |  |  |  |  |  |  |
| Spec No. | CR | Subject |  |  |  | Approved at plenary# |  | Comments |  |

11		Work item raporteurs

Michael Meyer, G & D

12		Work item leadership

Terminals WG3

13		Supporting Companies

Vodafone Airtouch, Across Wireless, Omnitel, Telenor, G&D, Gemplus, Schlumberger, Oberthur, BT-Cellnet, ORGA, Keycorp, One2One, Setec, LG.

14		Classification of the WI (if known)

|  | Feature (go to 14a) |
| --- | --- |
|  | Building Block (go to 14b) |
|  | Work Task (go to 14c) |

14a	The WI is a Feature: List of building blocks under this feature

(list of Work Items identified as building blocks)

14b	The WI is a Building Block: parent Feature

(one Work Item identified as a feature)

14c	The WI is a Work Task: parent Building Block

(one Work Item identified as a building block)